Hon. Balasaheb Thackeray Agribusiness and Rural Transformation (SMART)Project

Full Project Proposal (FPP)

(Template)

Sub Project

Sub-Project Title: Productive Partnership for Dal Mill

Submitted by

SURYASONS FARMER PRODUCER COMPANY LIMITED

Community Based Organization (CBO),

Block- HINGANGHAT District- WARDHA

Index

| Section | Particulars | Page no |
| --- | --- | --- |
| 1 | Preliminary information of CBO | 3 |
| 2 | About selected Crops, marketable surplus and its value chain | 7 |
| 3 | About proposed Sub –project | 11 |
| 4 | Sub Project Implementation Plan | 18 |
| 5 | Sub-project Budget and Financial Analysis | 19 |
| 6 | Assumptions | 47 |
| 7 | Social Action Plan | 53 |
| 8 | Environmental Action Plan . | 56 |
| 9 | Procurement Plan | 60 |

# Section 1- Preliminary information of CBO

  - General information

| 1. | Name of the Community Based Organization (CBO) | SURYASONS FARMER PRODUCER COMPANY LIMITED |
| --- | --- | --- |
| 2. | Address | AT.POST-DARODA TA-HINGANGHAT DIST-WARDHA |
| 3. | Details of the contact person | Name: SACHIN PRABHAKARRAO KAMBLE Designation in CBO:- DIRECTOR Mobile Number:-9860940266 Email:- sachinpk25@gmail.com |

  - About registration of organization

| 1. | Organization type (please mark (√) on appropriate option) | Farmer Production Company (FPC) |
| --- | --- | --- |
| 2. | Whether organization is registered? | Yes |
| 2.1 | If yes, under which act | Companies Act 2013 |
| 2.2 | Year of registration and registration number | Registration year: 24/03/2021 Registration number: U01400MH2021PTC357806 |
| 3. | PAN number of the organization | ABFCS7826K |
| 4. | Udyog Aadhar number / Udyam registration No. of the organization |  |
| 5. | Authorized Capital of organization (Rs) | 1000000 |
| 6. | Paid up capital of organization (Rs) | 182300 |

  - Details of Board Members

| No. | Name of the BoD | Gender M/F | Social category | Land Holding (Ha) | Designation | Education | PAN No. | Aadhar No. | Contact number (mobile number) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | PRABHAKAR SURYABHAN KAMBLE | M |  | 4 acr | DIRECTOR | 12TH PASS | AVMPK4060F | 484378068093 | 9970864477 |
| 2 | SACHIN PRABHAKARRAO KAMBLE | M |  | 4acr | DIRECTOR | BE | DAVPK0330K | 750792819607 | 9860940266 |
| 3 | SEEMA RASHTRAPAL MESHRAM | F |  | 3acr | DIRECTOR | 12TH PASS | CMSPM3213R | 725747153526 | 9527863210 |
| 4 | KARUNA KISHORRAO HATMODE | F |  |  | DIRECTOR | 12TH PASS | BETPH8257Q | 992038982511 | 9673743303 |
| 5 | MAHENDRA SURYABHAN KAMBLE | M |  |  | DIRECTOR | 12TH PASS | GZAPK5059N | 667177604149 | 9637663773 |

Details of trainings in which BoD members were participated as trainee

| No. | Name of the training | Duration (days) | Name of organizing agency | Topics covered | Name of members participated in training |
| --- | --- | --- | --- | --- | --- |
| 1 | HOW TO HAVE AN EXPORT | 1 | LAGHUDYOG BHARTI | HOW TO IMPORT EXPORT MATERIAL | SACHIN KAMBLE |

  - Details of shareholders / members of CBOs

| Total No. of shareholders | Female | Male | Scheduled Castes | Scheduled Tribes | Marginal Farmers (0-1 ha) | Small farmers (1-2 ha) | Medium farmer (2-5 ha.) | Big farmers (More than 5 ha.) | Tenants | landless |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 254 | 35 | 219 | 202 | 4 | 60 | 168 | 22 | 4 | - | - |

  - Details of other participating CBOs if any (If there is more than one promoter agency  (CBO), then provide details of other agencies in following table)

| No. | Name of agency | Address | Name of contact person | Contact no. | Total number of members / shareholders |
| --- | --- | --- | --- | --- | --- |
| Not Applicable, as only one promoter agency (CBO) |  |  |  |  |  |

  - Details of movable and immovable property owned by the organization

| SN | Types of assets | Unit | Total units | Present market value per unit (Rs.) | Total market value (Rs.) |
| --- | --- | --- | --- | --- | --- |
| A | Immoveable Assets |  |  |  |  |
| 1 | Factory Shed | - | - | - | - |
|  | Total (A) | - | - | - | - |
| B | Moveable asset |  |  |  |  |
| 1 | Furniture & Fixture | - | - | - | - |
| 2 | Computers & Printers | - | - | - | 1,01,400 |
| 3 | Cleaning And Grading Plant | - | - | - | - |
| 4 | Moisture Metter | - | - | - | - |
| 5 | Weighing Scale | - | - | - | - |
|  | Total (B) | - | - | - | - |
|  | Gross total (A+B) | - | - | - | - |

Note:  provide details of assets owned by organisation such as. Land , building , agri. produce collection centre , cleaning and grading machinery , Processing related machineries, other available machinery and equipment if any, warehouse , cold storage, vehicle , furniture , IT related infrastructure such as computer, printer etc.

  - Details of licenses obtained by CBO (DML, Udyog Aadhar / Udyam registration , shop act and other licenses)

| SN | Name of license | Issuing agency/department | License no and date of issuing | Validity1(duration) |
| --- | --- | --- | --- | --- |
| - | - | - | - | - |

  - Details of ongoing business activity of CBO along with snapshot on farmers participation (year 2021-22)

| Sr. No. | Name of business activity | Number of participated members |  |
| --- | --- | --- | --- |
|  |  | Members of CBO | Non-member |
| A | Aggregation and bulk marketing of agri. / Horti commodities |  |  |
| 1 | Pulses | 150 | 450 |
| B | Primary processing (+ Secondary Processing) on agricultural commodities (cleaning and grading) |  |  |
| 1 |  |  |  |
| 2 |  |  |  |
| C | Bulk procurement and selling of agricultural inputs (Fertilizer, seeds etc.) |  |  |
| 1 |  |  |  |
| 2 |  |  |  |
| D | Seed production |  |  |
| 1 |  |  |  |
| E | Others (e.g. processing, direct marketing, custom hiring center etc.) |  |  |
| 1 |  |  |  |

  - Annual turnover of CBO ( last  three years)

| Details | Year- 2019-20 | Year- 2020-21 | Year-2021-22 |
| --- | --- | --- | --- |
| Annual turnover (In Rs.) | - | - | 5,82,650/- |

Note: -Annual turnover is as per the audit reports of the CBO.

# Section 2 – About selected Crops, marketable surplus and its value chain

  - Details of major crops selected for sub-project and its marketing status (average of last three years)

| No. | Crop | CBO members Area under particular crop (Ha.) | Average productivity (tons per Ha.) | Total Production (tons) | Marketable surplus (tons) | Quantity of produce Aggregated and sold by CBO (tons) | Quantity of produce sold by member at individual level (tons) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Tur | 200 | 1.75 | 350 | 280 | 156 | 124 |
| 2 | Chana | 300 | 1.25 | 375 | 300 | 84 | 216 |

Notes:

- The above data is only of members. The company also receives pulses for dal milling and sales facilitation from several non-members as well.

- In schedule 10.2 we provide both members and non members details so matching this schedule with 10.2 is irrelevant as we are working on job work and captive model

    - Details of agro produce aggregated and sold by CBO (Average of last three years)

| No. | Buyer | Agriculture Commodity ( quantity in MT ) |
| --- | --- | --- |
| 1 | Processor |  |
| 2 | Exporter |  |
| 3 | Organized Retail Chain |  |
| 4 | Direct marketing License (DML)holder (Traders) | 240 |
| 5 | Other ........specify | - |

  - Existing value chain of key crops

A ‘value chain’ in agriculture identifies the set of actors and activities that bring a basic agricultural product from production in the field to final consumption, where at each stage value is added to the product.

    - Value chain of the selected crop (key chain) along with percentage of the marketable surplus is sold? (Please refer annex for knowing how to write value chain.)

To understand the current pulses (Tur & Chana have similar VC) value chain of the project’s cluster, it is important to understand the various marketing channels and actors and how milled products & by-products move from the cluster actors to final consumers. The chart below highlights the same:

Current Value Chain- Tur & Chana

In the Current Value Chain, the CBO has been providing several farm inputs to farmers for production of pulses and other crops. Post-harvest, the CBO has been aggregating the produce (Tur & chana) from member and non-member farmers and pursuing primary processing (cleaning-grading operations). The farmers/FGs then sell the produce directly to customers (traders, processors and other buyers). Alternatively, farmers use sales facilitation services of CBO, who sells the cleaned-graded produce on farmer’s behalf. The farmers also use the cleaning grading services of the CBO to sell it to NAFED when procurement by the agency is ongoing.

As the CBO has been pursuing cleaning and grading of pulses for some years, it always planned to gradually and stage-wise expand its operations. The CBO, over the years, has noticed that cleaning & grading operations help farmers to supply same to NAFED (at MSP) or to processors (largely Dal Millers) and yields about 4-5% over mandi price. But, if the CBO can implement its own dal mill processing operations and sell dal in own brand, the remunerations are much higher. Considering that the CBO has practically invested over 4-5 years in understanding the pulses trade, it decided that it is right time to expand by implementing a dal mill Unit Having understood this and with a plan to counter the technology gaps in their existing operations, the CBO undertook the activity of understanding the (new required) capital investment and understanding the operational economics of same. They found that color sorters are highly capital investment and require additional support accessories like color sorter cabin, CVCF, air conditioner and air compressor. Operation wise too, the cost is high and the machine requires an experienced skilled operator. So in future they may expand with colour sorter. Having understood this dynamics,the CBO consulted the productive partner as well and took a call they should target dal mill (without color sorter) under SMART. The same dal mill may further be upgraded with color sorter and allied accessories in future (expansion plan).

In lack of the Dal Mill set-up, the CBO/even farmers are currently unable to directly market the product to high-end institutional buyers like traders, premium retail buyers and even direct branded products. This, obviously, limits the level of profits of both CBO and farmers.

The CBO, through the proposed project, aims to set-up a Dal Mill so it can supply the products to productive partner as well as to other high-end buyers and even target direct consumers (through own brand).

    - Challenges in existing value chain of selected crops

- Unavailability of Dal Milling Infrastructure

- Currently selling cleaned and graded pulses (which is re-processed into Dal and other value added products) and thus unable to realize limited price and profits on products.

- Relatively low experience in marketing higher value added products.

    - Potential remedies to address above issues in value chain

- Deploying of Dal Milling Unit– & thus selling processed product dal instead of pulses as commodity.

- Standardized packaging and branding of product will assist in attracting new buyers and even targeting direct consumers.

  - Whether the CBO has conducted market survey for mapping potential buyers / market? Yes/No

Yes. As mentioned in report earlier, the CBO has conducted extensive research and has also learned several aspects about Dal and by-products trade by operating its current C&G Unit job work basis. The CBO in its research spoke with several stakeholder buyers- which included several premium segment buyers (traders, wholesalers, large retailers, etc.) who gave inputs regarding the desired quality standards. It was clearly established through this market analysis that while the Tur & Chana varieties produced by the cluster farmers is highly desired, it is absolutely important that the end product (Dal & By-products) meet the specifications.

As the CBO has been pursuing cleaning and grading of pulses for some years on job work basis, it always planned to gradually and stage-wise expand its operations. The CBO, over the years, has noticed that cleaning & grading operations help farmers to supply same to NAFED (at MSP) or to processors (largely Dal Millers) and yields about 4-5% over mandi price. But, if the CBO can implement its own dal mill unit operations and sell dal in own brand, the remunerations are much higher. Considering that the CBO has practically invested over 4-5 years in understanding the pulses trade, it decided that it is right time to expand by implementing a dal mill unit

Having understood this and with a plan to counter the technology gaps in their existing operations, the CBO undertook the activity of understanding the (new required) capital investment and understanding the operational economics of same. They found that color sorters are highly capital investment and require additional support accessories like color sorter cabin, CVCF, air conditioner and air compressor. Operation wise too, the cost is high and the machine requires an experienced skilled operator.

Having understood this dynamics, the CBO consulted the productive partner as well and took a call they should target dal mill  (without color sorter) unit under SMART.

The same dal mill may further be upgraded with color sorter and allied accessories in future (expansion plan).

    - Details of potential buyers/markets identified through survey

| No. | Name of buyer/market | Address | Contact person and its No. | E-mail Id | Agri. / Horti. Produce |
| --- | --- | --- | --- | --- | --- |
| 1 | M/s ARASTU ENTERPRISES PVT LTD | PLOT NO.27 c/o manohar bagde triratna nagar nara road Nagpur MAHARASHTRA | MR. YOGESH WANKAR 9403908309 | - | Agriculture |

# Section 3: About proposed Sub -project

- Name of the proposed sub project: Suryasons farmer Producer Company Limited,

- Type of sub project(please mark (√) on appropriate option)

  - Sub project - Productive Partnership  (PP)

- Proposed objectives of the sub project :

- Production of high value added pulses product- Dal

- Gain access to high-end premium markets, buyers and consumers.

- Improving the average income of members of the CBO and its members

- Harvesting, procurement, grading, pooling, handling, marketing, selling, export of produce/products of members for their benefit.

- Rendering technical services, consultancy services, training, education, research and development and all other activities for the promotion of the interests of its members.

- About sub-project location:

Proposed unit is located adjacent to State highway No. NH-44 which is connected with motorable operating road Village GHATSAWALI

- No. of Villages covered under sub project – 10

- Details of existing infrastructure available for the proposed sub-project

| No. | Particulars | Details |
| --- | --- | --- |
| 1 | Location of sub-Project | - Village : GHATSAWALI - Grampanchayat :- GHATSAWALI - Block : HINGANGHAT - District: WARDHA State: Maharashtra |
| 2 | Latitude and Longitude of the village | Longitude: N Latitude: E |
| 3 | Total required land for establishing proposed sub project | 0.115 Acre |
| 4 | Whether the land owned by organization | No |
| 5 | - Is the land is on lease basis ; If yes; then its details - Social Category of the land owner - Whether the land is encroachment free | Yes Survey no/ Gat No-- 139/1/A Tenure of agreement –29 years Date of agreement : Longitude: 20.48816N Latitude: 78.78167E SC Yes |
|  | Proposed land use | Industrial Use |
| 6 | Details of facilities available at identified site |  |
| 6.1 | Whether electricity supply is available | Yes, Name of connection holder – SACHIN KAMBLE Type of power connection: Three phase Additional Power Applied –40 Hp |
| 6.2 | Whether water is require for running proposed sub project? | Yes Detail of facilities- Bore-well Water is available for round the year. |
| 6.3 | Status of road connectivity at selected plot | Road connectivity - Yes (Total No.10) Operating Road (in good motor-able condition) Connected to State highway No NH-44 |

- Agri. / Horti. Produce aggregation plan of CBO for next five years

| No | Name of commodity | Annual Quantity of produce (MT) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2023-24 |  | 2024-25 |  | 2025-26 |  | 2026-27 |  | 2027-28 |  |
|  |  | Quantity (MT) | % | Quantity (MT) | % | Quantity (MT) | % | Quantity (MT) | % | Quantity (MT) | % |
| 1. | Tur Dal | 0 | 0% | 61 | 35% | 67 | 35% | 74 | 35% | 80 | 35% |
| 2. | Chana Dal | 0 | 0% | 114 | 65% | 126 | 65% | 137 | 65% | 148 | 65% |

Notes:

- The proposed sub-project is expected to be operational from 2024-25 and hence no quantities for pulses are envisaged in 2023-24.

- Proposed value chain of selected crop/ s (crop wise) (Please refer annex for knowing how to write value chain.)

The chart below presents the proposed value chain; i.e. after the project is implemented.

As can be seen in the above chart, the capacity of the CBO to directly market its products to large wholesalers, retailers/ retail chains, exporters (of cattle feed products), and even pursue own branded dal in near future, is enhanced to a great extent owing to implementing of the proposed dal mill unit . This is expected to increase value accruals to CBO, its farmers as well as to the productive partner.

- Details of buyers selected for developing value chain: -

(Please provide details of the buyer who signed MoU with CBO )

| SN | Details | Description |
| --- | --- | --- |
| 1 | Name of buyer | M/s ARASTU ENTERPRISES PVT LTD,NAGPUR |
| 2 | Address and contact No. | PLOT NO.27 c/o manohar bagde triratna nagar nara road Nagpur MAHARASHTRA. |
| 3 | Details of authorized person (name, designation, contact no. and E-mail id ) | MR. YOGESH WANKAR 9403908309 |
| 4 | Type of buyer organization | TRADING AND MARKETING |
| 5 | Whether the buyer is registered? | Yes |
| 6 | Registration Number/ License Number | Income Tax Act,1961 |
| 7 | PAN number | AAUCA7095A |
| 8 | Buyer total annual average requirement of produce (Quantity in MT) | Crop; Year; Agro produce (ton). Tur Dal; 2023-24; 150. Chana Dal; 2023-24; 100. |
| 9 | Quantity of produce to be procured by selected buyer – quantity as per MoU (Year 2023 to 24) | Crop; Year; Agro produce (ton). Tur Dal; 2023-24; 100. Chana Dal; 2023-24; 50. |
| 10 | Annual turnover of buyer Rs.lakh (last three years) | 2019 to 2020- |
|  |  | 2020 to 2021- |
|  |  | 2021 to 2022- |

- Quality parameters of agri. / horti. produce to be procured

(Provide details of specific quality parameters as suggested by the buyer. Other terms and condition i.e. transportation,  packaging material, availability of crates/ gunny bags etc.  )

| Sr.No. | Commodity | Quality parameter for procurement of produce | Other terms / Conditions for produce handing over / transaction |
| --- | --- | --- | --- |
| 1 | Tur and Chana | Tur & Chana Dall (unsortexed, well milled, polished/ unpolished (as per each order) | Transportation- borne by Buyer Packaging Material- borne by CBO Payment Terms- Cheque or Electronic |

- How you decided price of commodity (Method for fixing of prices of commodities)

The price of purchase of raw materials from member/ non-member farmers is decided on basis of prevalent mandi rate of the cluster on the date of procurement.

The sale of finished goods to buyer is also market based. For each consignment, price offered is communicated, negotiated and finalized.

- Responsibilities of CBO and the Buyer for developing value chain of crop commodity

| Responsibility of CBO | Responsibility of buyer |
| --- | --- |
| - CBO shall be responsible for providing predetermined quantity and quality of products on time to the buyer. The processing of products will be done at the CBO’s Processing Center. - CBO shall make use of proposed technologies to avail premium quality products. - CBO shall plan its production and aggregation as per the requirement of buyer - Every Consignment sent by the CBO shall have transit insurance - CBO shall be intimate buyer on change in its production plan due unavoidable circumstances - Compliance of statutory provisions | - Buyer shall purchase the products at predetermined prices. - Buyer shall make timely payment of procured quantity of products. - Buyer shall be responsible for quality inspection of good at the time of accepting delivery. - Buyer shall update the CBO on estimated demand for coming months to help CBO plan their aggregation and processing operations. - Compliance of statutory provisions |

Note: Provide details in bullet points on quality parameter/ quantity / transportation / payments / technology / produce handing over etc.

- Proposed Business activity/ies

| No. | Business/activities | Operational days in a year (Days) | Remark |
| --- | --- | --- | --- |
| A | Secondary processing – Dal Milling Unit– Mixed Model Business (Job Work & Sales) |  |  |
| 1 | Dal Milling Unit | 195 Days (avg. of 7years) | - |

- What is the uniqueness and innovation in proposed sub-project?

The sub-project involves adoption of modern automatic dal milling unit plant with all required accessories. Though color sorter technology is currently not proposed in the plant, but same shall be incorporated at later stage through CBO’s own funds. Further, the project will enable-

  - Higher income to CBO and its member farmers

  - Assurance of good quality products to buyers

  - Assurance of safe products for consumption of final consumers.

- Key components of sub-project i.e. construction, machinery and other materials required for proposed business / activities

| No | Details of proposed business/activities |  | capacity | Rate /Unit (Rs. Lakh) | Total Unit | Tax (Rs. Lakh) | Total amount (Rs. Lakh) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Business/Activity - Dal Mill Unit |  |  |  |  |  |
| A1 | Building and Construction |  |  |  |  |  |  |
| 1 | Godown |  | 250MT | 11513.11 | 1 | Inc. | 28.78 |
| 2 | Machine Shed |  | 88 SQMT | 17852.27 | 1 | Inc. | 15.71 |
| A2 | Machinery and equipment |  |  |  |  |  |  |
| A2.1 | Dal Mill Machine |  | 0.5TPH |  |  |  |  |
|  | Subtotal A2.1 |  | - | - | - | - | 11.27 |
| A2.2 | Other Machineries |  |  |  |  |  |  |
| 1 | Hydraulic Scossor Lift |  |  | 2.77 | 1 | Inc. | 2.77 |
| 2 | Transformer |  | 200KVA | 3.20 | 1 | Inc. | 3.20 |
|  | Subtotal A2.2 |  |  |  |  |  | 5.97 |
| A3 | Preliminary & Pre-operative Exp. |  | LS | 3.18 | LS | Inc. | 3.09 |
| A4 | Working Capital Margin |  | As Assessed | - | - | - | 0.58 |
|  | Total (A) |  |  |  |  |  | 65.40 |

- Specify the benefits of working together to CBO its members and buyer

| Benefits to CBO | Benefits to buyer | Benefits to members |
| --- | --- | --- |
| - Un-interrupted supply of raw material for production, owing to better returns to farmers. - Assured sales of minimum fixed volumes to productive partner. - Greater revenue and profits for CBO - Ability to process premium products, owing to adoption of proposed technology - Larger share of market, through enhanced market access | - Quality product at reasonable price, owing to removal of middlemen chain - Un-interrupted and assured supply as per specifications - Streamlining of product supply chain and stronger backward linkages | - Better Price realization for shareholders (Farmers) of their produce- in both instances- whether use job-work services or direct sale to CBO - Don’t have to deal with middlemen or any unfair practices. - Assured market for the agricultural produce - Timely realization of sale proceeds. |

# Section 4 Sub Project Implementation Plan

4.1 Implementation of key activities proposed under sub-project

It is expected that the project’s civil works will be completed in the first 3 quarters after SMART’s Sanction. The Plant and Machinery components are expected to be procured and installed in the Q3 & Q4. It is expected that the sub-project will be operational in 12 months from date of SMART’s sanction.

| No. | Particulars of activities | Year 1 |  |  |  | Year 2 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Q-1 | Q-2 | Q-3 | Q-4 | Q-1 | Q-2 | Q-3 | Q-4 |
| A | Construction of building (Civil Works) Works) (((Civil |  |  |  |  |  |  |  |  |
| B | Plant and machineries (Dal Mill Plant) |  |  |  |  |  |  |  |  |
| C | Furniture & Fixtures |  |  |  |  |  |  |  |  |
| D | IT Infrastructure |  |  |  |  |  |  |  |  |
| E | Preliminary & Preoperative Expenses |  |  |  |  |  |  |  |  |
| F | Operationalization |  |  |  |  |  |  |  |  |

# Section 5 Sub-project Budget and Financial Analysis

  - Sub project budget and means of finance

    - Budget

| No | Details of proposed business/activities |  | capacity | Rate /Unit (Rs. Lakh) | Total Unit | Tax (Rs. Lakh) | Total amount (Rs. Lakh) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Business/Activity - Dal Mill Unit |  |  |  |  |  |
| A1 | Building and Construction |  |  |  |  |  |  |
| 1 | Godown |  | 250MT | 11513.11 | 1 | Inc. | 28.78 |
| 2 | Machine Shed |  | 88 SQMT | 17852.27 | 1 | Inc. | 15.71 |
| A2 | Machinery and equipment |  |  |  |  |  |  |
| A2.1 | Dal Mill Machine |  | 0.5TPH | 11.27 | 1 | Inc | 11.27 |
|  | Subtotal A2.1 |  | - | - | - | - | 11.27 |
| A2.2 | Other Machineries |  |  |  |  |  |  |
| 1 | Hydraulic Scossor Lift |  |  | 2.77 | 1 | Inc. | 2.77 |
| 2 | Transformer |  | 200KVA | 3.20 | 1 | Inc. | 3.20 |
|  | Subtotal A2.2 |  |  |  |  |  | 5.97 |
| A3 | Preliminary & Pre-operative Exp. |  | LS | 3.18 | LS | Inc. | 3.09 |
| A4 | Working Capital Margin |  | As Assessed | - | - | - | 0.58 |
|  | Total (A) |  |  |  |  |  | 65.40 |

- Means of finance

| Particulars | Amount (Rs in Lakh) | % of total funding |
| --- | --- | --- |
| Promoters' Contribution | 13.55 | 20.715% |
| Grant | 38.89 | 59.464% |
| Bank Term Loan | 12.96 | 19.821% |
| Total | 65.40 | 100% |

5.2. Financial Analysis

5.2.1 Project Cost Summary:

| Sr. No. | Component | Amount (Rs. Lakh) | *Smart Subsidy % | Smart Subsidy Amount (Rs. Lakh) |
| --- | --- | --- | --- | --- |
| 1 | Land | - | - | - |
| 2 | Building & Civil Work | 44.49 | 60% | 26.70 |
| 3 | Machineries & Equipment | 17.24 | 60% | 10.34 |
| 4 | Preliminary and Preoperative Expenses | 3.09 | 60% | 1.85 |
| 5 | WCM | 0.58 | 0 | - |
|  | Total | 65.40 |  | 38.89* |

- Subsidy Subject to 38.89Lacs

Note: The applicant understands that the final grant/subsidy from SMART may change as per final decision of the State Proposal Approval Committee. The applicant undertakes that reduction (if an) in subsidy/grant will be financed by additional equity. The applicant also undertakes that any escalation during implementation of the project shall be met by additional equity from promoters and members.

5.2.5.3 Schedule of General administrative Expense

| Particulars | Basis | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Office & Admin |  |  |  |  |  |  |  |  |
| Printing & Stationery | 2000 p.m. | 0.24 | 0.25 | 0.26 | 0.28 | 0.29 | 0.31 | 0.32 |
| Telephone | 1000 p.m. | 0.12 | 0.13 | 0.13 | 0.14 | 0.15 | 0.15 | 0.16 |
| Rent for Land | 3000 p.a. | 0.03 | 0.03 | 0.03 | 0.03 | 0.03 | 0.03 | 0.03 |
| Internet & Broadband | 1250 p.m. | 0.15 | 0.16 | 0.17 | 0.17 | 0.18 | 0.19 | 0.20 |
| Office Electricity | 5 KVA (Power chart) | 0.12 | 0.13 | 0.13 | 0.14 | 0.15 | 0.15 | 0.16 |
| Accounting Charges | 3000 p.m. | 0.36 | 0.38 | 0.40 | 0.42 | 0.44 | 0.46 | 0.48 |
| Legal Expenses | 3000 p.m. | 0.36 | 0.38 | 0.40 | 0.42 | 0.44 | 0.46 | 0.48 |
| Admin Staff Salary | Admin Manpower Chart | 3.72 | 3.91 | 4.10 | 4.31 | 4.52 | 4.75 | 4.99 |
| Conveyance | 5000 p.m. | 0.60 | 0.63 | 0.66 | 0.69 | 0.73 | 0.77 | 0.80 |
| Travelling Expenses | 5000 p.m. | 0.60 | 0.63 | 0.66 | 0.69 | 0.73 | 0.77 | 0.80 |
| Perodicals | 1000 p.m. | 0.12 | 0.13 | 0.13 | 0.14 | 0.15 | 0.15 | 0.16 |
| Staff Welfare | 10% of Staff Salaries | 0.37 | 0.39 | 0.41 | 0.43 | 0.45 | 0.47 | 0.50 |
| Total (Office and Admin Fixed Exp) |  | 6.79 | 7.13 | 7.49 | 7.86 | 8.25 | 8.66 | 9.09 |

5.2.5.4 Schedule of Depreciation

A) As per Companies Act

| Particulars |  | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Assets |  |  |  |  |  |  |  |  |
| Building |  |  |  |  |  |  |  |  |
| Asset Value |  | 44.49 | 43.08 | 41.67 | 40.26 | 38.85 | 37.44 | 36.03 |
| Depreciation |  | 1.41 | 1.41 | 1.41 | 1.41 | 1.41 | 1.41 | 1.41 |
| Accumulated Depreciation |  | 1.41 | 2.82 | 4.23 | 5.64 | 7.05 | 8.46 | 9.87 |
| Net Fixed Assets |  | 43.08 | 41.67 | 40.26 | 38.85 | 37.44 | 36.03 | 34.62 |
| Plant and Machinery |  |  |  |  |  |  |  |  |
| Asset Value |  | 17.24 | 16.15 | 15.06 | 13.97 | 12.87 | 11.78 | 10.69 |
| Depreciation |  | 1.09 | 1.09 | 1.09 | 1.09 | 1.09 | 1.09 | 1.09 |
| Accumulated Depreciation |  | 1.09 | 2.18 | 3.27 | 4.36 | 5.46 | 6.55 | 7.64 |
| Net Fixed Assets |  | 16.15 | 15.06 | 13.97 | 12.87 | 11.78 | 10.69 | 9.60 |
| Gross Fixed Asset |  | 61.73 | 59.23 | 56.73 | 54.23 | 51.73 | 49.22 | 46.72 |
| Total Depreciation |  | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 |
| Accumulated Depreciation |  | 2.50 | 5.00 | 7.50 | 10.01 | 12.51 | 15.01 | 17.51 |
| Net Fixed Assets |  | 59.23 | 56.73 | 54.23 | 51.73 | 49.22 | 46.72 | 44.22 |

B) As per Income Tax Act

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Assets |  |  |  |  |  |  |  |
| Building |  |  |  |  |  |  |  |
| Asset Value | 44.49 | 40.04 | 36.04 | 32.44 | 29.19 | 26.27 | 23.65 |
| Depreciation | 4.45 | 4.00 | 3.60 | 3.24 | 2.92 | 2.63 | 2.36 |
| Accumulated Depreciation | 4.45 | 8.45 | 12.06 | 15.30 | 18.22 | 20.85 | 23.21 |
| Net Fixed Assets | 40.04 | 36.04 | 32.44 | 29.19 | 26.27 | 23.65 | 21.28 |
| Plant and Machinery |  |  |  |  |  |  |  |
| Asset Value | 17.24 | 14.65 | 12.46 | 10.59 | 9.00 | 7.65 | 6.50 |
| Depreciation | 2.59 | 2.20 | 1.87 | 1.59 | 1.35 | 1.15 | 0.98 |
| Accumulated Depreciation | 2.59 | 4.78 | 6.65 | 8.24 | 9.59 | 10.74 | 11.71 |
| Net Fixed Assets | 14.65 | 12.46 | 10.59 | 9.00 | 7.65 | 6.50 | 5.53 |
| Gross Fixed Asset | 61.73 | 54.70 | 48.49 | 43.02 | 38.19 | 33.92 | 30.15 |
| Total Depreciation | 7.04 | 6.20 | 5.47 | 4.83 | 4.27 | 3.77 | 3.34 |
| Accumulated Depreciation | 7.04 | 13.24 | 18.71 | 23.54 | 27.81 | 31.58 | 34.92 |
| Net Fixed Assets | 54.70 | 48.49 | 43.02 | 38.19 | 33.92 | 30.15 | 26.81 |

5.2.5.5 Amortisation Schedule

| Particulars | Years | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Preliminary Expenses | 7 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 |
| Total Value |  | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 |

5.2.5.6 Income Tax Schedule

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| EBT | 5.25 | 9.40 | 13.41 | 16.63 | 20.12 | 24.90 | 30.05 |
| Add Depreciation as per companies Act | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 |
| Less Depreciation as per IT Act | 7.04 | 6.20 | 5.47 | 4.83 | 4.27 | 3.77 | 3.34 |
| C/f Loss | 0.72 | -0.72 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Taxable Income | 0.00 | 6.42 | 10.44 | 14.30 | 18.36 | 23.63 | 29.21 |
| Provision of Taxes | 0.00 | 1.67 | 2.71 | 3.72 | 4.77 | 6.14 | 7.59 |

5.2.5.7 Valuation of Closing Stock of Finished good and Raw Material

| Particulars | Days | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Opening Stock |  |  |  |  |  |  |  |  |
| Agri Input |  |  | - | - | - | - | - | - |
| Trading |  |  | - | - | - | - | - | - |
| Horticulture Processing |  |  | - | - | - | - | - | - |
| Grain Processing |  |  | 9.23 | 12.03 | 16.41 | 20.32 | 25.99 | 31.20 |
| Total |  |  | 9.23 | 12.03 | 16.41 | 20.32 | 25.99 | 31.20 |
| Closing Stock |  |  |  |  |  |  |  |  |
| Agri Input | 15.00 | - | - | - | - | - | - | - |
| Trading | 15.00 | - | - | - | - | - | - | - |
| Horticulture Processing | 15.00 | - | - | - | - | - | - | - |
| Grain Processing | 15 Days As per CS Schedule | 9.23 | 12.03 | 16.41 | 20.32 | 25.99 | 31.20 | 38.43 |
| Total |  | 9.23 | 12.03 | 16.41 | 20.32 | 25.99 | 31.20 | 38.43 |

5.2.5.8 Working Capital

| Sr. No. | Particulars | Duration (In days) | Amount (Rs.) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| A | Accounts Receivables (Debtors) |  |  |  |  |  |  |  |  |
| 1 | Agri Input | 14 | - | - | - | - | - | - | - |
| 2 | Custom Hiring | 14 | - | - | - | - | - | - | - |
| 3 | Cleaning & Grading | 14 | - | - | - | - | - | - | - |
| 4 | Dal Mill | 14 | - | - | - | - | - | - | - |
| 5 | Warehouse | 30 | - | - | - | - | - | - | - |
| 6 | Processing Unit - Cleaning Grading | 15 | 6.91 | 5.41 | 6.18 | 7.05 | 7.93 | 8.97 | 10.03 |
|  | Subtotal |  | 6.91 | 5.41 | 6.18 | 7.05 | 7.93 | 8.97 | 10.03 |
| B | Closing Stock |  | 9.23 | 12.03 | 16.41 | 20.32 | 25.99 | 31.20 | 38.43 |
| Total |  |  | 16.14 | 17.45 | 22.60 | 27.37 | 33.92 | 40.17 | 48.46 |
| C | Accounts Payable & Accrued Expenses (Creditors) |  |  |  |  |  |  |  |  |
| 1 | Agri Input | 7 | - | - | - | - | - | - | - |
| 2 | Custom Hiring | 7 | - | - | - | - | - | - | - |
| 3 | Cleaning & Grading | 7 | - | - | - | - | - | - | - |
| 4 | Dal Mill | 7 | - | - | - | - | - | - | - |
| 5 | Warehouse | 7 | - | - | - | - | - | - | - |
|  | Processing Unit - Cleaning Grading | 30 | 13.80 | 15.60 | 17.75 | 20.09 | 22.60 | 25.32 | 28.25 |
|  | Total |  | 13.80 | 15.60 | 17.75 | 20.09 | 22.60 | 25.32 | 28.25 |
| D | Working Capital |  | 2.34 | 1.85 | 4.84 | 7.28 | 11.32 | 14.86 | 20.21 |
|  | Working Capital Loan ( Unsecured Loan From Director @ 9%) | 75% | 1.75 | 1.38 | 3.63 | 5.46 | 8.49 | 11.14 | 15.16 |
|  | Own Contribution | 25% | 0.58 | 0.46 | 1.21 | 1.82 | 2.83 | 3.71 | 5.05 |

5.2.5.9  Consolidated Profit And Loss

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Revenue |  |  |  |  |  |  |  |
| Faclitiy 1 - Cleaning & Grading | - | - | - | - | - | - | - |
| Facility 6 - Processing Unit - Horti Commodity | - | - | - | - | - | - | - |
| Faclitiy 3 - Warehouse | - | - | - | - | - | - | - |
| Faclitiy 4 - Custom Hiring | - | - | - | - | - | - | - |
| Faclitiy 5 - Agri Input Centre | - | - | - | - | - | - | - |
| Faclitiy 2 - Processing Unit- Cleaning Grading Plant | 162.99 | 194.32 | 221.82 | 252.91 | 284.45 | 321.94 | 359.92 |
| Job work Charges | 2.88 | 3.33 | 3.81 | 4.33 | 4.90 | 5.51 | 6.18 |
| Cold Storage Rent Receipt | - | - | - | - | - | - | - |
| Less Opening Stock FG | - | 6.83 | 9.52 | 13.77 | 17.55 | 23.08 | 28.15 |
| Add Closing Stock FG | 6.83 | 9.52 | 13.77 | 17.55 | 23.08 | 28.15 | 35.22 |
| Total Revenue | 172.70 | 200.33 | 229.88 | 261.02 | 294.88 | 332.52 | 373.17 |
| Variable Cost |  |  |  |  |  |  |  |
| Faclitiy 1 - Cleaning & Grading | - | - | - | - | - | - | - |
| Facility 6 - Processing Unit - Horti Commodity | - | - | - | - | - | - | - |
| Faclitiy 3 - Warehouse | - | - | - | - | - | - | - |
| Faclitiy 4 - Custom Hiring | - | - | - | - | - | - | - |
| Faclitiy 5 - Agri Input Centre | - | - | - | - | - | - | - |
| Faclitiy 2 - Processing Unit- Cleaning Grading Plant | 151.02 | 174.30 | 199.48 | 226.82 | 256.22 | 288.10 | 322.47 |
| Total Variable Cost | 151.02 | 174.30 | 199.48 | 226.82 | 256.22 | 288.10 | 322.47 |
| Fixed Cost |  |  |  |  |  |  |  |
| Faclitiy 1 - Cleaning & Grading | - | - | - | - | - | - | - |
| Facility 6 - Processing Unit - Horti Commodity | - | - | - | - | - | - | - |
| Faclitiy 3 - Warehouse | - | - | - | - | - | - | - |
| Faclitiy 4 - Custom Hiring | - | - | - | - | - | - | - |
| Faclitiy 5 - Agri Input Centre | - | - | - | - | - | - | - |
| Faclitiy 2 - Processing Unit- Cleaning Grading Plant | 5.41 | 5.68 | 5.97 | 6.27 | 6.58 | 6.91 | 7.26 |
| Admin Expenses | 6.79 | 7.13 | 7.49 | 7.86 | 8.25 | 8.66 | 9.09 |
| Total Fixed Cost | 12.21 | 12.81 | 13.45 | 14.13 | 14.83 | 15.57 | 16.35 |
| Total Cost | 163.22 | 187.12 | 212.93 | 240.95 | 271.05 | 303.67 | 338.81 |
| Profit Before Depreciation ,Interest and Tax | 9.48 | 13.21 | 16.95 | 20.07 | 23.83 | 28.85 | 34.36 |
| Depreciation | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 |
| Amortization | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 |
| Profit Before Interest and Tax | 6.53 | 10.27 | 14.01 | 17.12 | 20.89 | 25.90 | 31.41 |
| Interest on Term loan | 1.12 | 0.75 | 0.27 | 0.00 | 0.00 | 0.00 | 0.00 |
| Interest on Working Capital @ 9% | 0.16 | 0.12 | 0.33 | 0.49 | 0.76 | 1.00 | 1.36 |
| Profit Before Tax | 5.25 | 9.40 | 13.41 | 16.63 | 20.12 | 24.90 | 30.05 |
| Less. Tax | - | 1.67 | 2.71 | 3.72 | 4.77 | 6.14 | 7.59 |
| Profit After Tax | 5.25 | 7.73 | 10.69 | 12.91 | 15.35 | 18.76 | 22.45 |
|  | - | - | - | - | - | - | - |
| Profit after Appropriation | 5.25 | 7.73 | 10.69 | 12.91 | 15.35 | 18.76 | 22.45 |
| Cumuilative Profit | 5.25 | 12.98 | 23.68 | 36.59 | 51.94 | 70.70 | 93.15 |

5.2.5.10  Balance Sheet for the project

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ASSETS |  |  |  |  |  |  |  |
| Current Assets |  |  |  |  |  |  |  |
| Cash and Bank Balance | 5.83 | 11.56 | 18.91 | 34.16 | 51.44 | 72.26 | 96.32 |
| Accounts Receivables | 6.91 | 5.41 | 6.18 | 7.05 | 7.93 | 8.97 | 10.03 |
| Other Current Assets |  |  |  |  |  |  |  |
| Closing Stock | 9.23 | 12.03 | 16.41 | 20.32 | 25.99 | 31.20 | 38.43 |
| Total Current Assets | 21.97 | 29.01 | 41.51 | 61.53 | 85.36 | 112.43 | 144.78 |
| Gross Fixed Assets | 61.73 | 59.23 | 56.73 | 54.23 | 51.73 | 49.22 | 46.72 |
| Less: Depriciation | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 |
| Net Fixed Assets | 59.23 | 56.73 | 54.23 | 51.73 | 49.22 | 46.72 | 44.22 |
| Investment | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Preliminary & Pre- operative Expenses | 2.65 | 2.20 | 1.76 | 1.32 | 0.88 | 0.44 | 0.00 |
| TOTAL ASSETS | 83.84 | 87.95 | 97.50 | 114.58 | 135.47 | 159.60 | 189.00 |
| LIABILITIES & SHAREHOLDERS EQUITY |  |  |  |  |  |  |  |
| CURRENT LIABILITIES |  |  |  |  |  |  |  |
| Short Term Debt (Working capital loan) | 1.75 | 1.38 | 3.63 | 5.46 | 8.49 | 11.14 | 15.16 |
| Accounts Payable & Accrued Expenses | 13.80 | 15.60 | 17.75 | 20.09 | 22.60 | 25.32 | 28.25 |
| Other Current Liabilities |  |  |  |  |  |  |  |
| Total Curent Liabilities | 15.55 | 16.99 | 21.39 | 25.55 | 31.09 | 36.46 | 43.41 |
| Secured Long Term Debt | 10.60 | 5.54 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Differed Tax Liabilities |  |  |  |  |  |  |  |
| TOTAL LIABILITIES | 26.15 | 22.52 | 21.39 | 25.55 | 31.09 | 36.46 | 43.41 |
| Share capital | 13.55 | 13.55 | 13.55 | 13.55 | 13.55 | 13.55 | 13.55 |
| Smart Grant -in-Aid | 38.89 | 38.89 | 38.89 | 38.89 | 38.89 | 38.89 | 38.89 |
| Reserves and Surplus |  |  |  |  |  |  |  |
| Add: Opening Balance (P/L Account) | 0.00 | 5.25 | 12.98 | 23.68 | 36.59 | 51.94 | 70.70 |
| Profit & Loss) During the Year | 5.25 | 7.73 | 10.69 | 12.91 | 15.35 | 18.76 | 22.45 |
| - | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Total Reserves | 5.25 | 12.98 | 23.68 | 36.59 | 51.94 | 70.70 | 93.15 |
| TOTAL EQUITY | 57.69 | 65.42 | 76.11 | 89.03 | 104.38 | 123.14 | 145.59 |
| TOTAL LIABILITIES & EQUITY | 83.84 | 87.95 | 97.50 | 114.58 | 135.47 | 159.60 | 189.00 |
| CONTROL TICKER |  |  |  |  |  |  |  |
| (=Liability - Asset) | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |

5.2.5.11 Cash Flow Statement for the project

| Sr. | Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Gross Revenue |  |  |  |  |  |  |  |
|  | Total Revenue | 172.70 | 200.33 | 229.88 | 261.02 | 294.88 | 332.52 | 373.17 |
| 2 | Equity/ Share capital | 13.55 |  |  |  |  |  |  |
| 3 | Smart Grant -in-Aid | 38.89 |  |  |  |  |  |  |
| 4 | Long Term Loan | 12.96 |  |  |  |  |  |  |
| 5 | Short Term Loan | 1.75 | (0.37) | 2.25 | 1.83 | 3.03 | 2.65 | 4.02 |
| 6 | Increase/(Decrease) in CL | 13.80 | 1.80 | 2.15 | 2.34 | 2.51 | 2.72 | 2.93 |
| 7 | (Increase)/Decrease in CA | (16.14) | (1.31) | (5.15) | (4.77) | (6.55) | (6.26) | (8.28) |
|  | Sub Total (A) | 237.52 | 200.46 | 229.13 | 260.41 | 293.87 | 331.64 | 371.83 |
| Cash Outflow (Rs.) |  |  |  |  |  |  |  |  |
| 1 | Capital Expenditure |  |  |  |  |  |  |  |
| a | Land and Building | 44.49 |  |  |  |  |  |  |
| b | Machinery and Equipment | 17.24 |  |  |  |  |  |  |
| c | Furniture & Fixture | - |  |  |  |  |  |  |
| d | It Infrastructure | - |  |  |  |  |  |  |
| e | Vehicle | - |  |  |  |  |  |  |
| f | Premilinary Expenses | 3.09 |  |  |  |  |  |  |
| 2 | Operational Expenditure |  |  |  |  |  |  |  |
| a | Variable Cost | 151.02 | 174.30 | 199.48 | 226.82 | 256.22 | 288.10 | 322.47 |
| b | Fixed Cost | 12.21 | 12.81 | 13.45 | 14.13 | 14.83 | 15.57 | 16.35 |
| 3 | Loan Repayment |  |  |  |  |  |  |  |
|  | LTL - Principal | 2.37 | 5.06 | 5.54 | 0.00 | 0.00 | 0.00 | 0.00 |
|  | LTL - Interest | 1.12 | 0.75 | 0.27 | 0.00 | 0.00 | 0.00 | 0.00 |
|  | STL - Principal | - | - | - | - | - | - | - |
|  | STL - Interest | 0.16 | 0.12 | 0.33 | 0.49 | 0.76 | 1.00 | 1.36 |
| 4 | Tax | - | 1.67 | 2.71 | 3.72 | 4.77 | 6.14 | 7.59 |
|  | Sub Total (B) | 231.69 | 194.72 | 221.78 | 245.16 | 276.58 | 310.82 | 347.77 |
|  | Net Cash Flow (A-B) | 5.83 | 5.73 | 7.35 | 15.25 | 17.28 | 20.82 | 24.06 |
|  | Opening Cash and Bank |  | 5.83 | 11.56 | 18.91 | 34.16 | 51.44 | 72.26 |
|  | Cumulative Cash Balance | 5.83 | 11.56 | 18.91 | 34.16 | 51.44 | 72.26 | 96.32 |
|  |  | 5.83 | 11.56 | 18.91 | 34.16 | 51.44 | 72.26 | 96.32 |

5.2.5.12 Term Loan Repayment Schedule

| Loan Amount (Rs) |  |  |  | 13 |
| --- | --- | --- | --- | --- |
| Interest rate /PA |  |  |  | 9% |
| Loan Tenure in years |  |  |  | 3 |
| Moratorium Period ( In Months) |  |  |  | 6 |
| EMI |  |  |  | Rs. 0.48 |
| Year | Particluars | Opening Balance |  |  | Interest | Pricipal Repayment | EMI | Closing Outstanding |
| Year 1 | Month 1 | 13 |  |  | 0.10 | - | 0.10 | 12.96 |
|  | Month 2 | 13 |  |  | 0.10 | - | 0.10 | 12.96 |
|  | Month 3 | 13 |  |  | 0.10 | - | 0.10 | 12.96 |
|  | Month 4 | 13 |  |  | 0.10 | - | 0.10 | 12.96 |
|  | Month 5 | 13 |  |  | 0.10 | - | 0.10 | 12.96 |
|  | Month 6 | 13 |  |  | 0.10 | - | 0.10 | 12.96 |
|  | Month 7 | 13 |  |  | 0.10 | 0.39 | 0.48 | 12.58 |
|  | Month 8 | 13 |  |  | 0.09 | 0.39 | 0.48 | 12.19 |
|  | Month 9 | 12 |  |  | 0.09 | 0.39 | 0.48 | 11.79 |
|  | Month 10 | 12 |  |  | 0.09 | 0.40 | 0.48 | 11.40 |
|  | Month 11 | 11 |  |  | 0.09 | 0.40 | 0.48 | 11.00 |
|  | Month 12 | 11 |  |  | 0.08 | 0.40 | 0.48 | 10.60 |
| Year 2 | Month 13 | 11 |  |  | 0.08 | 0.40 | 0.48 | 10.19 |
|  | Month 14 | 10 |  |  | 0.08 | 0.41 | 0.48 | 9.79 |
|  | Month 15 | 10 |  |  | 0.07 | 0.41 | 0.48 | 9.37 |
|  | Month 16 | 9 |  |  | 0.07 | 0.41 | 0.48 | 8.96 |
|  | Month 17 | 9 |  |  | 0.07 | 0.42 | 0.48 | 8.54 |
|  | Month 18 | 9 |  |  | 0.06 | 0.42 | 0.48 | 8.12 |
|  | Month 19 | 8 |  |  | 0.06 | 0.42 | 0.48 | 7.70 |
|  | Month 20 | 8 |  |  | 0.06 | 0.43 | 0.48 | 7.27 |
|  | Month 21 | 7 |  |  | 0.05 | 0.43 | 0.48 | 6.84 |
|  | Month 22 | 7 |  |  | 0.05 | 0.43 | 0.48 | 6.41 |
|  | Month 23 | 6 |  |  | 0.05 | 0.44 | 0.48 | 5.98 |
|  | Month 24 | 6 |  |  | 0.04 | 0.44 | 0.48 | 5.54 |
| Year 3 | Month 25 | 6 |  |  | 0.04 | 0.44 | 0.48 | 5.09 |
|  | Month 26 | 5 |  |  | 0.04 | 0.45 | 0.48 | 4.65 |
|  | Month 27 | 5 |  |  | 0.03 | 0.45 | 0.48 | 4.20 |
|  | Month 28 | 4 |  |  | 0.03 | 0.45 | 0.48 | 3.75 |
|  | Month 29 | 4 |  |  | 0.03 | 0.46 | 0.48 | 3.29 |
|  | Month 30 | 3 |  |  | 0.02 | 0.46 | 0.48 | 2.83 |
|  | Month 31 | 3 |  |  | 0.02 | 0.46 | 0.48 | 2.37 |
|  | Month 32 | 2 |  |  | 0.02 | 0.47 | 0.48 | 1.90 |
|  | Month 33 | 2 |  |  | 0.01 | 0.47 | 0.48 | 1.43 |
|  | Month 34 | 1 |  |  | 0.01 | 0.47 | 0.48 | 0.96 |
|  | Month 35 | 1 |  |  | 0.01 | 0.48 | 0.48 | 0.48 |
|  | Month 36 | 0 |  |  | 0.00 | 0.48 | 0.48 | 0.00 |
| Year 4 | Month 37 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 38 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 39 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 40 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 41 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 42 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 43 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 44 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 45 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 46 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 47 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 48 | 0 |  |  | 0 | 0 | 0 | 0 |
| Year 5 | Month 49 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 50 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 51 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 52 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 53 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 54 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 55 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 56 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 57 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 58 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 59 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 60 | 0 |  |  | 0 | 0 | 0 | 0 |
| Year 6 | Month 61 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 62 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 63 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 64 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 65 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 66 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 67 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 68 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 69 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 70 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 71 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 72 | 0 |  |  | 0 | 0 | 0 | 0 |
| Year 7 | Month 73 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 74 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 75 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 76 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 77 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 78 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 79 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 80 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 81 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 82 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 83 | 0 |  |  | 0 | 0 | 0 | 0 |
|  | Month 84 | 0 |  |  | 0 | 0 | 0 | 0 |

Working Files

- Closing Stock of RM- Captive Operations

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Raw Material (MT) |  |  |  |  |  |  |  |
| Chana |  |  |  |  |  |  |  |
| Opening Stock | 0 | 1 | 1.00 | 1.00 | 1.00 | 1.00 | 1.00 |
| Purchase | 85 | 92 | 101.00 | 109.00 | 118.00 | 126.00 | 134.00 |
| Consumed | 84 | 92 | 101.00 | 109.00 | 118.00 | 126.00 | 134.00 |
| Closing stock | 1 | 1 | 1.00 | 1.00 | 1.00 | 1.00 | 1.00 |
| Prices (per MT) |  |  |  |  |  |  |  |
| Mandi Price | 50,500 | 53,030 | 55,680 | 58,460 | 61,380 | 64,450 | 67,670 |
| Value of Opening Stock | - | 0.51 | 0.53 | 0.56 | 0.58 | 0.61 | 0.64 |
| Value of Closing stock | 0.51 | 0.53 | 0.56 | 0.58 | 0.61 | 0.64 | 0.68 |
| Tur |  |  |  |  |  |  |  |
| Opening Stock | 0 | 3 | 3.00 | 3.00 | 3.00 | 3.00 | 3.00 |
| Purchase | 159 | 172 | 187.00 | 203.00 | 218.00 | 234.00 | 250.00 |
| Consumed | 156 | 172 | 187.00 | 203.00 | 218.00 | 234.00 | 250.00 |
| Closing stock | 3 | 3 | 3.00 | 3.00 | 3.00 | 3.00 | 3.00 |
| Prices (per MT) |  |  |  |  |  |  |  |
| Mandi Price | 63,000 | 66,150 | 69,460 | 72,930 | 76,580 | 80,410 | 84,430 |
| Value of Opening Stock | - | 1.89 | 1.98 | 2.08 | 2.19 | 2.30 | 2.41 |
| Value of Closing stock | 1.89 | 1.98 | 2.08 | 2.19 | 2.30 | 2.41 | 2.53 |
| Value of Opening Stock (Rs. Lakh) | - | 2.40 | 2.51 | 2.64 | 2.77 | 2.91 | 3.06 |
| Value of Closing Stock (Rs. Lakh) | 2.40 | 2.51 | 2.64 | 2.77 | 2.91 | 3.06 | 3.21 |

- Purchase Schedule-

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Chana | 85 | 92 | 101.00 | 109.00 | 118.00 | 126.00 | 134.00 |
| Rate (Rs. per MT) | 50,500.00 | 53,030.00 | 55,680.00 | 58,460.00 | 61,380.00 | 64,450.00 | 67,670.00 |
| Purchase Value (Rs. In Lakh) | 42.93 | 48.79 | 56.24 | 63.72 | 72.43 | 81.21 | 90.68 |
| Tur | 159 | 172 | 187.00 | 203.00 | 218.00 | 234.00 | 250.00 |
| Rate (Rs. per MT) | 63,000.00 | 66,150.00 | 69,460.00 | 72,930.00 | 76,580.00 | 80,410.00 | 84,430.00 |
| Purchase Value (Rs. In Lakh) | 100.17 | 113.78 | 129.89 | 148.05 | 166.94 | 188.16 | 211.08 |
| Purchases (Rs. In Lakh) | 143.10 | 162.57 | 186.13 | 211.77 | 239.37 | 269.37 | 301.76 |

- Closing Stock of FG- Captive Operations

| # | Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Finished Goods -Chana (MT) |  |  |  |  |  |  |  |
| A | Chana Dal |  |  |  |  |  |  |  |
|  | Opn Stock | 0 | 2.54 | 5.33 | 8.42 | 11.75 | 15.33 | 19.17 |
|  | Total Production | 61.00 | 67.00 | 74.00 | 80.00 | 86.00 | 92.00 | 98.00 |
|  | Sales | 58.46 | 64.21 | 70.92 | 76.67 | 82.42 | 88.17 | 93.92 |
|  | Closing Stock | 2.54 | 5.33 | 8.42 | 11.75 | 15.33 | 19.17 | 23.25 |
| B | Husk/ Cattle Feed |  |  |  |  |  |  |  |
|  | Opn Stock | 0 | - | - | - | - | - | - |
|  | Total Production | 21.00 | 23.00 | 25.00 | 27.00 | 30.00 | 32.00 | 34.00 |
|  | Sales | 21.00 | 23.00 | 25.00 | 27.00 | 30.00 | 32.00 | 34.00 |
|  | Closing Stock | - | - | - | - | - | - | - |
|  | Selling Price (Rs/MT) |  |  |  |  |  |  |  |
| A | Chana Dal | 80,000.00 | 84,000.00 | 88,200.00 | 92,610.00 | 97,240.00 | 1,02,100.00 | 1,07,210.00 |
| B | Husk/ Cattle Feed | 18,000.00 | 18,900.00 | 19,850.00 | 20,840.00 | 21,880.00 | 22,970.00 | 24,120.00 |
| C | Waste | - | - | - | - | - | - | - |
| A | Chana Dal |  |  |  |  |  |  |  |
|  | Value of Opening Stock (Rs. Lakh) | - | 2.03 | 4.48 | 7.42 | 10.88 | 14.91 | 19.57 |
|  | Value of Closing Stock (Rs. Lakh) | 2.03 | 4.48 | 7.42 | 10.88 | 14.91 | 19.57 | 24.93 |
| B | Husk/ Cattle Feed |  |  |  |  |  |  |  |
|  | Value of Opening Stock (Rs. Lakh) | - | - | - | - | - | - | - |
|  | Value of Closing Stock (Rs. Lakh) | - | - | - | - | - | - | - |
|  | Finished Goods -Tur(MT) |  |  |  |  |  |  |  |
| A | Tur Dal |  |  |  |  |  |  |  |
|  | Opn Stock | 0 | 5.00 | 5.00 | 6.00 | 6.00 | 7.00 | 7.00 |
|  | Total Production | 114 | 126.00 | 137.00 | 148.00 | 159.00 | 171.00 | 183.00 |
|  | Sales | 109 | 126.00 | 136.00 | 148.00 | 158.00 | 171.00 | 182.00 |
|  | Closing Stock | 5 | 5.00 | 6.00 | 6.00 | 7.00 | 7.00 | 8.00 |
| B | Husk/ Cattle Feed |  |  |  |  |  |  |  |
|  | Opn Stock | 0 | - | - | - | - | - | - |
|  | Total Production | 39 | 43 | 47 | 51 | 55 | 59 | 63 |
|  | Sales | 39 | 43.00 | 47.00 | 51.00 | 55.00 | 59.00 | 63.00 |
|  | Closing Stock | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | Selling Price (Rs/MT) |  |  |  |  |  |  |  |
| A | Tur Dal | 96,000.00 | 1,00,800.00 | 1,05,840.00 | 1,11,130.00 | 1,16,690.00 | 1,22,520.00 | 1,28,650.00 |
| B | Husk/ Cattle Feed | 20,000.00 | 21,000.00 | 22,050.00 | 23,150.00 | 24,310.00 | 25,530.00 | 26,810.00 |
| C | Waste | - | - | - | - | - | - | - |
| A | Tur Dal |  |  |  |  |  |  |  |
|  | Value of Opening Stock (Rs. Lakh) | - | 4.80 | 5.04 | 6.35 | 6.67 | 8.17 | 8.58 |
|  | Value of Closing Stock (Rs. Lakh) | 4.80 | 5.04 | 6.35 | 6.67 | 8.17 | 8.58 | 10.29 |
| B | Husk/ Cattle Feed |  |  |  |  |  |  |  |
|  | Value of Opening Stock (Rs. Lakh) | - | - | - | - | - | - | - |
|  | Value of Closing Stock (Rs. Lakh) | - | - | - | - | - | - | - |
|  | All Products |  |  |  |  |  |  |  |
|  | Value of Opening Stock (Rs. Lakh) | - | 6.83 | 9.52 | 13.77 | 17.55 | 23.08 | 28.15 |
|  | Value of Closing Stock (Rs. Lakh) | 6.83 | 9.52 | 13.77 | 17.55 | 23.08 | 28.15 | 35.22 |

- Sales Schedule- Captive Operations

| # | Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Chana |  |  |  |  |  |  |  |
| A | Chana Dal | 58.46 | 64.21 | 70.92 | 76.67 | 82.42 | 88.17 | 93.92 |
|  | Rate (per MT) | 80,000.00 | 84,000.00 | 88,200.00 | 92,610.00 | 97,240.00 | 1,02,100.00 | 1,07,210.00 |
|  | Sales (in Rs. Lakh) | 46.77 | 53.94 | 62.55 | 71.00 | 80.14 | 90.02 | 100.69 |
| B | Husk/ Cattle Feed | 21 | 23.00 | 25.00 | 27.00 | 30.00 | 32.00 | 34.00 |
|  | Rate (per MT) | 18,000.00 | 18,900.00 | 19,850.00 | 20,840.00 | 21,880.00 | 22,970.00 | 24,120.00 |
|  | Sales (in Rs. Lakh) | 3.78 | 4.35 | 4.96 | 5.63 | 6.56 | 7.35 | 8.20 |
|  | Tur |  |  |  |  |  |  |  |
| A | Tur Dal | 109 | 126.00 | 136.00 | 148.00 | 158.00 | 171.00 | 182.00 |
|  | Rate (per MT) | 96,000.00 | 1,00,800.00 | 1,05,840.00 | 1,11,130.00 | 1,16,690.00 | 1,22,520.00 | 1,28,650.00 |
|  | Sales (in Rs. Lakh) | 104.64 | 127.01 | 143.94 | 164.47 | 184.37 | 209.51 | 234.14 |
| B | Husk/ Cattle Feed | 39 | 43.00 | 47.00 | 51.00 | 55.00 | 59.00 | 63.00 |
|  | Rate (per MT) | 20,000.00 | 21,000.00 | 22,050.00 | 23,150.00 | 24,310.00 | 25,530.00 | 26,810.00 |
|  | Sales (in Rs. Lakh) | 7.80 | 9.03 | 10.36 | 11.81 | 13.37 | 15.06 | 16.89 |
|  | Total Sales | 162.99 | 194.32 | 221.82 | 252.91 | 284.45 | 321.94 | 359.92 |

5.2.12 Financial Indicators

- Internal Rate of Return

| Particular | Y0 | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Profit after Tax & Divdend |  | 5.25 | 7.73 | 10.69 | 12.91 | 15.35 | 18.76 | 22.45 |
| Add: Deprication |  | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 |
| Add: Preliminary expense written off |  | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 |
| Net Cash Accrual (A) |  | 8.19 | 10.67 | 13.64 | 15.86 | 18.29 | 21.70 | 25.40 |
| Initial Investment/ Net Cash Accrual | (65.40) | 8.19 | 10.67 | 13.64 | 15.86 | 18.29 | 21.70 | 25.40 |
| IRR | 13.22% |  |  |  |  |  |  |  |
| Present Value Equivalent |  | 0.88 | 0.78 | 0.69 | 0.61 | 0.54 | 0.47 | 0.42 |
| Presnt Value of Future Inflows |  | 7.24 | 8.33 | 9.40 | 9.65 | 9.83 | 10.30 | 10.65 |
| Operating Net Cash Inflow |  | 65.40 |  |  |  |  |  |  |
| Present Capital Outflow |  | 65.40 |  |  |  |  |  |  |

- Break Even Point

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Net Profit |  |  |  |  |  |  |  |
| Faclitiy 1 - Cleaning & Grading | - | - | - | - | - | - | - |
| Facility 6 - Processing Unit - Horti Commodity | - | - | - | - | - | - | - |
| Faclitiy 3 - Warehouse | - | - | - | - | - | - | - |
| Faclitiy 4 - Custom Hiring | - | - | - | - | - | - | - |
| Faclitiy 5 - Agri Input Centre | - | - | - | - | - | - | - |
| Faclitiy 2 - Processing Unit- Cleaning Grading Plant | 5 | 8 | 11 | 13 | 15 | 19 | 22 |
| Net Profit | 5 | 8 | 11 | 13 | 15 | 19 | 22 |
| Total Fixed exp | 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| Contribution | 21 | 24 | 27 | 30 | 34 | 38 | 43 |
| BEP | 74% | 67% | 61% | 58% | 55% | 51% | 48% |
| Average BEP | 59.13% |  |  |  |  |  |  |

- Net Present Value

| Particular | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Profit after Tax & Dividend | 5.25 | 7.73 | 10.69 | 12.91 | 15.35 | 18.76 | 22.45 |
| Add: Deprecation | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 |
| Add. Preliminary exp Written off | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 |
| Net Cash Accrual (A) | 8.19 | 10.67 | 13.64 | 15.86 | 18.29 | 21.70 | 25.40 |
| PV Factor @ 10 % | 0.91 | 0.83 | 0.75 | 0.68 | 0.62 | 0.56 | 0.51 |
| Disc Cash Flow | 7.45 | 8.82 | 10.24 | 10.83 | 11.36 | 12.25 | 13.03 |
| Total Discounted Cash Flows | 74 |  |  |  |  |  |  |
| Present Value of Outflow | 65 |  |  |  |  |  |  |
| NPV | 8.58 |  |  |  |  |  |  |

- Return On Investment

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Net Profit | 5 | 8 | 11 | 13 | 15 | 19 | 22 |
| Average net profit | 13.31 |  |  |  |  |  |  |
| Total Project cost | 65.40 |  |  |  |  |  |  |
| ROI | 20.35% |  |  |  |  |  |  |

- Payback periods ( In Years)

| Particulars | Y0 | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Initial Investment | 65.40 |  |  |  |  |  |  |  |
| Profit after Tax & Dividend |  | 5.25 | 7.73 | 10.69 | 12.91 | 15.35 | 18.76 | 22.45 |
| Add: Deprication |  | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 | 2.50 |
| Add. Preliminary exp Written off |  | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 | 0.44 |
| Net Cash Accrual (A) |  | 8.19 | 10.67 | 13.64 | 15.86 | 18.29 | 21.70 | 25.40 |
| Cashflow - Initial Investment |  | (57.21) | (46.54) | (32.90) | (17.04) | 1.25 | 22.95 | 48.35 |
| Payback period (in years) - Project |  | 4.93 |  |  |  |  |  |  |

- Debt Service Coverage Ratio (DSCR)

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Net Operating Income | 5 | 8 | 11 | 13 | 15 | 19 | 22 |
| Add: Depreciation | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| Add: Amortization | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Intwerest on TL | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| Total | 9 | 11 | 14 | 16 | 18 | 22 | 25 |
| Total Annual EMI | 3 | 6 | 6 | 0 | 0 | 0 | 0 |
| Debt Service Coverage Ratio (DCSR) | 2.67 | 1.97 | 2.39 | 0.00 | 0.00 | 0.00 | 0.00 |
| Avergae DSCR | 2.34 |  |  |  |  |  |  |

- Sensitivity Analysis

Analysis Note: The project is seen to be highly resilient in all scenarios.

All Figures in Rs. Lakh

| Quantity Variation (+5%) | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Faclitiy 1 - Cleaning & Grading | - | - | - | - | - | - | - |
| Facility 6 - Processing Unit - Horti Commodity | - | - | - | - | - | - | - |
| Faclitiy 3 - Warehouse | - | - | - | - | - | - | - |
| Faclitiy 4 - Custom Hiring | - | - | - | - | - | - | - |
| Faclitiy 5 - Agri Input Centre | - | - | - | - | - | - | - |
| Faclitiy 2 - Processing Unit- Cleaning Grading Plant | 174 | 208 | 237 | 270 | 304 | 344 | 384 |
| Changes In FG Closing Stock | 7 | 3 | 4 | 4 | 6 | 5 | 7 |
| Total Income | 181 | 210 | 241 | 274 | 309 | 349 | 391 |
| Expenditure |  |  |  |  |  |  |  |
| Fixed Cost (Excl. of Depreciation, Amortization and Interest) | 12 | 13 | 13 | 14 | 15 | 16 | 16 |
| Variable Cost | 159 | 174 | 199 | 227 | 256 | 288 | 322 |
| Total Operational Expenses | 171 | 187 | 213 | 241 | 271 | 304 | 339 |
| Net Income | 10 | 23 | 28 | 33 | 38 | 45 | 53 |
| Cost Variation (+5%) | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| Faclitiy 1 - Cleaning & Grading | - | - | - | - | - | - | - |
| Facility 6 - Processing Unit - Horti Commodity | - | - | - | - | - | - | - |
| Faclitiy 3 - Warehouse | - | - | - | - | - | - | - |
| Faclitiy 4 - Custom Hiring | - | - | - | - | - | - | - |
| Faclitiy 5 - Agri Input Centre | - | - | - | - | - | - | - |
| Faclitiy 2 - Processing Unit- Cleaning Grading Plant | 166 | 198 | 226 | 257 | 289 | 327 | 366 |
| Changes In FG Closing Stock | 7 | 3 | 4 | 4 | 6 | 5 | 7 |
| Total Income | 173 | 200 | 230 | 261 | 295 | 333 | 373 |
| Expenditure |  |  |  |  |  |  |  |
| Fixed Cost (Excl. of Depreciation, Amortization and Interest) | 12.82 | 13.46 | 14.13 | 14.83 | 15.57 | 16.35 | 17.16 |
| Variable Cost | 158.57 | 183.02 | 209.45 | 238.17 | 269.03 | 302.51 | 338.59 |
| Total Operational Expenses | 171.39 | 196.47 | 223.58 | 253.00 | 284.60 | 318.86 | 355.76 |
| Net Income | 1.31 | 3.86 | 6.30 | 8.02 | 10.28 | 13.66 | 17.42 |
| Quantity Variation (-5%) | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| Faclitiy 1 - Cleaning & Grading | - | - | - | - | - | - | - |
| Facility 6 - Processing Unit - Horti Commodity | - | - | - | - | - | - | - |
| Faclitiy 3 - Warehouse | - | - | - | - | - | - | - |
| Faclitiy 4 - Custom Hiring | - | - | - | - | - | - | - |
| Faclitiy 5 - Agri Input Centre | - | - | - | - | - | - | - |
| Faclitiy 2 - Processing Unit- Cleaning Grading Plant | 157.57 | 184.60 | 210.73 | 240.26 | 270.22 | 305.84 | 341.93 |
| Changes In FG Closing Stock | 6.83 | 2.69 | 4.25 | 3.78 | 5.53 | 5.07 | 7.07 |
| Total Income | 164.41 | 187.29 | 214.98 | 244.04 | 275.75 | 310.91 | 349.00 |
| Expenditure |  |  |  |  |  |  |  |
| Fixed Cost (Excl. of Depreciation, Amortization and Interest) | 12.21 | 12.81 | 13.45 | 14.13 | 14.83 | 15.57 | 16.35 |
| Variable Cost | 143.47 | 165.59 | 189.50 | 215.48 | 243.41 | 273.70 | 306.34 |
| Total Operational Expenses | 155.67 | 178.40 | 202.96 | 229.61 | 258.24 | 289.27 | 322.69 |
| Net Income | 8.73 | 8.89 | 12.02 | 14.43 | 17.52 | 21.64 | 26.31 |
| Cost Variation (-5%) | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| Faclitiy 1 - Cleaning & Grading | - | - | - | - | - | - | - |
| Facility 6 - Processing Unit - Horti Commodity | - | - | - | - | - | - | - |
| Faclitiy 3 - Warehouse | - | - | - | - | - | - | - |
| Faclitiy 4 - Custom Hiring | - | - | - | - | - | - | - |
| Faclitiy 5 - Agri Input Centre | - | - | - | - | - | - | - |
| Faclitiy 2 - Processing Unit- Cleaning Grading Plant | 165.87 | 197.65 | 225.63 | 257.24 | 289.35 | 327.45 | 366.10 |
| Changes In FG Closing Stock | 6.83 | 2.69 | 4.25 | 3.78 | 5.53 | 5.07 | 7.07 |
| Total Income | 172.70 | 200.33 | 229.88 | 261.02 | 294.88 | 332.52 | 373.17 |
| Expenditure |  |  |  |  |  |  |  |
| Fixed Cost (Excl. of Depreciation, Amortization and Interest) | 11.60 | 12.17 | 12.78 | 13.42 | 14.09 | 14.79 | 15.53 |
| Variable Cost | 143.47 | 165.59 | 189.50 | 215.48 | 243.41 | 273.70 | 306.34 |
| Total Operational Expenses | 155.06 | 177.76 | 202.29 | 228.90 | 257.50 | 288.49 | 321.87 |
| Net Income | 17.64 | 22.57 | 27.60 | 32.11 | 37.38 | 44.03 | 51.30 |

Key Points for Information

| Sr. No. | Financial ratio | Estimated | Result | Permissible limit |  |
| --- | --- | --- | --- | --- | --- |
| 1 | Break Even Point (BEP) | 59.13% | Project Viable | BEP shall be less than 60% | <60% |
| 2 | Avg. Return on Capital Employed Average (ROCE) | 20.35% | Project Viable | RoCE for the project shall be more than 20% | >20% |
| 3 | Internal Rate of Return (IRR) | 13.22% | Project Viable | The project internal rate of return shall be more than 12% | >12% |
| 4 | Net present value (at a discount rate of 10 per cent) | 8.58 | NPV is high and positive at a conservative project life of 7 years | With a discount rate of 10% and a span of 7 operational years, the NPV should be positive | Positive |
| 5 | Payback period | 4.93 | Project Viable | The Pack Back Period (Project/ Equity) shall be less than 7 years | <7 years |
| 6 | Debt Service Coverage Ratio (DSCR) | 2.34 | Project Viable | DSCR shall be more than 2 for better performing project. | >2 |

# Section 6 : Assumptions

6.1 Key Assumptions

- Basic Information of the business/facility

| No. | Particulars | Details |
| --- | --- | --- |
| 1. | Business activity/Facility | Cleaning & Grading Unit |
| 2. | Area Required for establishing facility | 0.115 Acre |
| 3. | Capacity of Facility | 0.5 TPH Dal Mill |
| 4. | No. of hours, the facility will be operational in a day | 8 Hours per Day |
| 5. | Capital investment for machinery and equipment’s (as per quotation) | Rs. 17.24 Lakh |
| 6. | Investment on civil and construction component (As per estimates): | Rs.44.49 Lakh |
| I | How many days, the facility will be operational in a year | Avg. 195 Days |

- Details of revenue generated through above facility

| No. | Finished product | Unit | Whole price /Rs. Per MT (Y1) | Retail price /-Rs……per Unit |
| --- | --- | --- | --- | --- |
| A | Chana Products |  |  |  |
| 1 | Chana Dal | MT | 80000.00 | - |
| 2 | Cattle Feed | MT | 18000.00 | - |
| B | Tur Products |  |  |  |
| 1 | Tur Dal | MT | 96,000.00 |  |
| 2 | Cattle Feed | MT | 20,000.00 |  |
| C | JW Services Charges | MT |  | - |
|  | Cleaning Grading | MT | 800.00 |  |

Note: Currently, the business model considers only Wholesale Price in its trade operations. The Retail Price, in general, may be considered as 20-25% higher.

- Expenditure on raw material

| No. | Commodity | Procurement Price Rs. Per MT | Remark |
| --- | --- | --- | --- |
| 1 | Chana | 50,500.00/ MT | - |
| 2 | Tur | 63,000.00/ MT | - |

- Expenditure on salary of management staff

| No. | Designation: | No. of Staff: | Salary Rs. Per Month: | Remark |
| --- | --- | --- | --- | --- |
| 1 | Market BD Executives | 1 | Rs. 12,000/- Per Month | The Company already has functional management staff. Since this is expansion project, most of the existing staff will be handling the activities. Only new staff that will be recruited is considered. |
| 2 | Accountant | 1 | Rs. 7,000/- Per Month |  |
| 3 | Admin Staff | 1 | Rs. 7,000/- Per Month |  |
| 4 | Security Staff | 1 | Rs. 5,000/- Per Month |  |

- Expenditure on remuneration of labor

| No. | Type of workers | No. | Wages Rs per day/ Month | Remark |
| --- | --- | --- | --- | --- |
| 1 | Skilled | 3 | Rs. 7,000/- To Rs. 12,000/- Per Month | Designation; Nos.; Salary (In Rs. Per Month). Factory Head; 1; 12,000.00. Plant Operators; 1; 10,000.00. Maintenance Engineer; 1; 7,000.00. The above are ‘salaried’ skilled employees. |
| 2 | Semi skill | - | - |  |
| 3 | Un-skilled | 5 | Rs. 300 per Day | Unskilled labour required in First year is 5 persons. This is variable and increases in following year as capacity utilization increases. The chart below gives details of Year-wise unskilled labour strength of proposed plant. |

| Unskilled Labour- Polishing Plant | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 5 | 6 | 7 | 8 | 9 | 10 | 11 |

- Expenditure on rent/lease of plot / sub-project site

| No | Component | Land lease Rent | Remark |
| --- | --- | --- | --- |
| 1 | land rent | 72000 | - |

- Expenditure on electricity charges required for facility

| No | Cumulative HP for all Machineries and equipment’s | No. of Units Consumption Per Hour: | Per Unit Cost Rs…..per unit | Remark |
| --- | --- | --- | --- | --- |
| 1 | 40HP | 30KW PER HR. | Rs. 12/-KWH | - |

- Maintenance cost  facilities

| No | Component | Detail | Remark |
| --- | --- | --- | --- |
| 1 | Maintenance of machinery, building, equipment etc. | - Fixed: 1% of P&M and Civil - Variable: Rs. 300 per Day | - |

- Other consumables required for production

| No. | Name of Consumables | Unit | Total Unit | Cost Per Unit (Rs) | Remark |
| --- | --- | --- | --- | --- | --- |
| No other consumables separately required |  |  |  |  |  |

- Expenditure on storage/warehouse for product

| No. | Crop Name: | Storage Duration (month) | Storage Cost Per Quintal Per Month: | Remark |
| --- | --- | --- | --- | --- |
| N.A |  |  |  |  |

- Other Expenditure

| No. | Component | Rs/per month | Remark |
| --- | --- | --- | --- |
| Please refer section “5.2.5.7. Consolidated OPEX Schedule” for details |  |  |  |

6.2  Other assumptions

1. Year wise participation of CBO member and Non Members

| Services Users and RM Sellers | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Members | 254 | 305 | 366 | 439 | 527 | 632 | 758 |
| Non-Members | 300 | 360 | 432 | 518 | 1600 | 1650 | 1600 |

Note: Apart from the CBO members, there are around 300 non-members which form the CBO’s Farmer network. It is expected that over the next 7 years, the CBO membership will increase by 20% annually.

- Average depreciation – machinery, building, IT infra.

| Depreciation | Bldg. | P&M and MFA |
| --- | --- | --- |
| SLM | 3.17% | 6.33% |
| WDV | 10% | 15% |

- Interest rate on long and short term loans – Term Loan will be @ 9% PA. Working Capital loan (unsecured loan) is envisaged from project promoters @ 9% P.A. post operationalization of the project.

- Insurance – Insurance @ 0.5% of the capital cost of Building, Plant and Machinery, Furniture & Fixtures and IT Infrastructure is considered.

- Facilitation charges- bulk marketing: The project adopts mixed model currently- Job-work and captive operations. For Job-work model, no separate sales or marketing facilitation is charged as farmers/farmer groups may sell their product directly. In this regards the project will provide them with healthy leads without any brokerage/ commission.

- Income tax: 26%

- Other key assumptions

  - Capacity of Plant: 0.5 TPH Dal Milling

  - Working Model:

0.5TPH Dal Milling Machine

| Job Work Services | 60% capacity reserved |
| --- | --- |
| Captive Operations | 40% capacity reserved |

  - Capacity Utilization

Dal Mill Machine

| Capacity Utilization | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| JW Services | 50% | 55% | 60% | 65% | 70% | 75% | 80% |
| Captive Operations | 50% | 55% | 60% | 65% | 70% | 75% | 80% |

  - Grade Output

| Grade Output | Percentage |
| --- | --- |
| - Chana |  |
| Chana Dal | 73% |
| Cattle Feed | 25% |
| Waste | 2% |
| - Tur |  |
| Tur Dal | 73 % |
| Cattle Feed | 25% |
| Waste | 2% |

  - Working Days

Dal Mill Unit

| Working Days | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| No of days of operation (JW Services) | 90 | 99 | 108 | 117 | 126 | 135 | 144 |
| No of days of operation (Captive Operations) | 60 | 66 | 72 | 78 | 84 | 90 | 96 |

  - Stock

| Closing Stock- Raw Material | 1 days |
| --- | --- |
| Closing Stock- Finished Goods | 15 days |

  - Inflation : 5% annum

  - Current Liability: 1 Month

  - Sundry Debtors: 15 Days

# Section 7

# SOCIAL ACTION PLAN

- Name of Nodal Person of CBO for implementation and reporting of Social Action Plan :

| Particulars |  | Yes/ No/NA |  | If Yes, Specify |  |
| --- | --- | --- | --- | --- | --- |
| - Information of Sub-project Implementation Area |  |  |  |  |  |
| - Does the subproject area falls under Scheduled V (Tribal) Area? |  | No |  |  |  |
| - Does the subproject area have Particularly Vulnerable Tribal Groups {PVTGs}? |  | No |  |  |  |
| - Does the subproject district falls under Aspirational District? |  | No |  |  |  |
| - Compliance with Negative List |  |  |  |  |  |
| - Does this Subproject involve compulsory acquisition of private land? |  | No |  |  |  |
| - Does this Subproject involve purchase of private land? |  | No |  |  |  |
| - Does this Subproject involve physical relocation of people, houses, shops, buildings etc.? |  | No |  |  |  |
| - Does this Subproject involve closure of access to common routes, facilities and resources? |  | No |  |  |  |
| - Does this Subproject involve activities that adversely impact local livelihoods and businesses? |  | No |  |  |  |
| - Does this Subproject cover Indigenous Peoples villages/territories’ (villages with scheduled tribe population and designated Schedule V areas) where free, prior, and informed consultations have not been done? |  | No |  |  |  |
| - Does this Subproject cover Indigenous Peoples villages/territories (Villages with scheduled tribe population and Schedule V areas) where evidence for broad community support has not been obtained or is not available? |  | No |  |  |  |
| - Does this Subproject involve any activities that could negatively affect the social, cultural and religious beliefs, practices and livelihoods of indigenous peoples (tribal people)? |  | No |  |  |  |
| - Does this Subproject involve activities that could adversely affect cultural property, including archaeological and historical sites? |  | No |  |  |  |
| - Does this Subproject involve any activities that could potentially use forced labour or child labour and other labour-exploitative practices? |  | No |  |  |  |
| - Does this Subproject involve deep excavation works, hazardous chemicals, explosives, submergence, dangerous sites which threaten the health and safety of workers and local communities? |  | No |  |  |  |
| - Does the subproject involves any hazardous work for labours during construction work? |  | No |  |  |  |
| - Does this Subproject involve any activities that could harm the health, safety and wellbeing of women, girls and children? |  | No |  |  |  |
| - Measures for Social Inclusion |  |  |  |  |  |
| Whether CBO will take measures for the inclusion of vulnerable households, including SC, ST, Women Headed household, tenant farmers, returnee migrants and other vulnerable workers in Subproject activities? |  | Yes |  | Improve their capacity building |  |
| - Indigenous Peoples (For the Subprojects from Schedule V Area) |  |  |  |  |  |
| - Whether free, prior and informed consultations with Tribal community has been conducted before preparation of Full Project Proposal? |  | NA |  |  |  |
| - Whether the consent of Tribal Community for Project Implementation has been obtained? |  | NA |  |  |  |
| - Whether the access and benefits of project activities/facilities to Tribes will be ensured? |  | NA |  |  |  |
| - Land |  |  |  |  |  |
| - Whether own 7/12 extract or registered Lease Agreement for rent/lease of private land for 29 years has been attached? |  | Yes |  | Lease Agreement Attached |  |
| - Whether non encroachment certificate of land has been attached? (by relevant authority like DIU Head/Gram panchayat/Talathi etc.) |  | Yes |  | Non- Encroachment certificate attached |  |
| - Labour Management |  |  |  |  |  |
| - Labour mitigation measures in case of Labour Influx for Civil Work |  |  |  |  |  |
| Whether CBO will take measures for safeguarding health and safety facilities for workers e.g. setting up of camps-enough space for living, hygiene facility, drinking water. Separate washroom for male & female, crèche/shed for children, safety/protection equipment, training/awareness on The Sexual Harassment of Women at Workplace (Prevention, Prohibition and Redressal) Act, 2013, mechanism to address sexual violence etc. |  | Yes |  | Drinking water, first aid facility, Labour quarter & other facilities available |  |
| Whether CBO will take measures to address risks at local level related with influx of migrant labour? (e.g. measures to prevent crime, communicable diseases, gender base violence, alcoholism, social conflicts, etc.) |  | Yes |  | We are not hiring child labour for our project |  |
| - Measures on Occupational Health and Safety of workers-Civil work and Infrastructure |  |  |  |  |  |
| Whether CBO will take measures on Occupational Health and Workers Safety? (e.g. measures to prevent on site accident, physical injury, sexual exploitation of workers, facility of drinking water. Separate washroom for male & female, crèche/shed for children, safety/protection equipment, training/awareness on The Sexual Harassment of Women at Workplace (Prevention, Prohibition and Redressal) Act, 2013, mechanism to address sexual violence etc.) |  | Yes |  | Measures to prevent on-site accident, physical injury |  |
| - Whether CBO will take measures on Community Health and Safety? (e.g. measures to prevent accident, physical injury, pollution etc.) |  | Yes |  | . Measures to prevent accident & physical injury |  |
| - Whether CBO will take Safety measures on COVID-19. (Social distancing, use of Mask, etc.) |  | Yes |  | Will ensure the use of Mask, Hand sanitizers, maintain social distancing. Will strictly follow the Govt. guidelines issued from time to time. |  |

- Social Sub-project Targets :

| ## Sr. ## No. | ## Particulars | ## Current Status (Baseline of CBO) | ## Proposed target in the Sub-project |
| --- | --- | --- | --- |
|  | ## Social Inclusion & Gender Integration targets (%) |  |  |
| ## A | ## Total No. of Farmers/Members | ## 254 | ## 305 by 2nd Year |
| ## B | ## No. of Small and marginal Beneficiaries (& their %) | ## 228 & 90% | ## 283 & 93% |
| ## C | ## No. of Women Shareholders (& their %) | ## 35 & 14% | ## 98 & 32% |
| ## D | ## No. of Women Board of Directors (& their %) | ## 1 & 20% | ## 3 & 50% |
| E | ## No. of Schedule Tribes (& their %) | ## 4 & 2% | ## 21 & 7% |
| F | ## No.of Schedule Caste (& their %) | ## 202 & 80% | ## 256 & 84% |
| G | ## No. of Tenants (& their %) | ## - | ## 12 & 4% |
| H | ## No. of Landless (& their %) | ## - | ## 24 & 8% |
| I | ## No. of Women having land title (7/12) (& their %) | ## 28 & 11% | ## 46 & 15% |

# Section 8

Environmental Action Plan

The Environmental Action Plan (EAP) will provide guidance to the CBOs in minimization/mitigation of potential environmental risks/impacts of the agricultural and animal husbandry value chain development activities of the subproject. The environmental baseline information for providing suggestions to CBOs for bringing out performance improvements in the activities of the subproject are collected as per the below-mentioned tables:

- Name of CBOs Nodal Person for implementation and reporting of Environmental Action Plan:

- Information related to Environmental Compliance according to the ESMF Report:

| - For Agriculture Value chain Development Subprojects |  |  |  |
| --- | --- | --- | --- |
| Sr. No. | Will the Subproject Activity | Yes/No | If Yes, Specify |
| 1. | Be located within or near environmentally sensitive areas like Protected/Reserve Forests, Wetlands, Special area for protecting biodiversity, Cultural heritage site? | No |  |
| 2. | Cause ecological degradation resulting from modification of non-agricultural lands to agricultural lands? | No |  |
| 3. | Have risk of deforestation? | No |  |
| 4. | Affect the indigenous floral (plant) and faunal (animal) biodiversity? | No |  |
| 5. | Be located in a site vulnerable to major natural disasters or induced hazards such as Landslides, Flooding, Storm, Earthquakes, etc. | No |  |
| 6. | Involves use of pesticides banned by Govt. of India, pesticides listed in Class Ia, Ib, Class II of World Health Organization (WHO) | No |  |
| 7. | Involves use of uncertified seeds or banned crop varieties? | No |  |
| 8. | Involves burning of Crop Residue/Stubble on the farmland? | No |  |
| 9. | Involves disposal of agricultural production/processing waste and waste water without treatment in the surrounding environment (land, water bodies, water drainage lines, etc.)? | No |  |
| 10. | Are the agricultural commodities sent for testing of their Maximum Residue Level (MRL) (mg/kg) values in laboratories? | Yes | We will send agricultural commodities to lab for their MRL testing |
| 11. | Involves use of polluting and non PUC certified vehicles like trucks, vans, tempos, reefer van, etc. | No |  |
| 12. | Have approach to pucca roads for doing transportation planning? | No |  |
| - For Animal Husbandry Value chain Development Subprojects |  |  |  |
| 1. | Involves rearing/grazing of small ruminants (goat, sheep) and poultry birds in the forest areas? | NA |  |
| 2. | Involves introduction of exotic animal breeds in the Subproject? | NA |  |
| 3. | Are animal waste management and disposal practices being introduced? | NA |  |
| 4. | Involves use of banned veterinary drugs in the livestock rearing? | NA |  |
| 5. | Involves operating slaughter house without Abattoir (Slaughterhouse) waste and Effluent (wastewater) Treatment Plant (ETP) facility? | NA |  |
| 6. | Likely to cause risk to community’s health due to transmission of diseases from the livestock to humans? | NA |  |

- Environmental Baseline Information and related Safeguard Targets for the Subproject

| Sr. No. | Agricultural Practices followed in the Subproject | Unit | Current/Baseline Condition in the Subproject | Target to be Achieved in the Subproject |
| --- | --- | --- | --- | --- |
| - For Agriculture Value chain Development Subprojects |  |  |  |  |  |
| 1. | Average use of fertilizers- |  |  |  |  |
|  | Nitrogen (N) | Kg/ha. | 198kg/ha | 180.65kg/ha |
|  | Phosphorus (P) | Kg/ha. | 198kg/ha | 180.65kg/ha |
|  | Potassium (K) | Kg/ha. | 198kg/ha | 180.65kg/ha |
| 2. | Area in which recommended dose of fertilizers is used | ha. | 216.96 | 201.15 |
| 3. | Area in which fertilizers used is less than recommended dose | ha. | 143.45 | 130.41 |
| 4. | Area in which fertilizers used is above the recommended dose | ha. | 371.60 | 343.88 |
| 5. | Area in which Integrated Nutrient Management (INM) is practiced | ha. | 514.24 | 486.84 |
| 6. | Average use of Pesticides, Insecticides, Fungicides and Herbicides | L/ha. | 4.2 | 3.9 |
| 7. | Area in which recommended dose of pesticides is used | ha. | 239.41 | 221.61 |
| 8. | Area in which pesticides used is less than recommended dose | ha. | 127.37 | 118.15 |
| 9. | Area in which pesticides used is above the recommended dose | ha. | 356.66 | 330.22 |
| 10. | Area in which Integrated Pest Management (IPM) is practiced | ha. | 129.41 | 119.65 |
| 11. | Area in which crop residues are burnt | ha. | 218.96 | 202.93 |
| 12. | Quantity of crop residue used in the field as Compost, Farm Yard Manure (FYM), etc. | Kg/ha. | 453.18 | 420.65 |
| 13. | Area under Organic farming | ha. | 210.10 | 181.63 |
| 14. | Area under GLOBAL Good Agricultural Practice (G.A.P.) | ha. | 67.00 | 81.64 |
| - For Animal Husbandry Value chain Development Subprojects |  |  |  |  |  |
| 15. | Feeding practice- Open Grazing/Semi stall Feeding | - | N/A |  |
| 16. | Quantity of animal manure used as fertilizer | Kg/ha. | N/A |  |
| 17. | Animals are Vaccinated/ Non-Vaccinated | - | N/A |  |
| - Valid PUC Certificate for transportation Vehicle- Available/Not-Available |  | - | N/A |  |

- Environmental Safeguards Inclusion Targets for the Subproject

| Sr. No. | Particulars of the Target | Current/Baseline Condition in the Subproject | Target to be Achieved in the Subproject |
| --- | --- | --- | --- |
| 1. | No. of farmers of CBOs trained in IPM and INM practices (and their %) | 140 (55%) | 254 (100%) |
| 2. | No. of IPM and INM demonstrations at the field level given to the CBO members for the subproject related agri-commodities (and their %) | 89 (35%) | 254 (100%) |
| 3. | % of the area of CBOs brought under IPM in the subproject | 49% | 53% |
| 4. | % of the area of CBOs brought under INM in the subproject9 | 38% | 62% |
| 5. | No. of farmers of the CBOs trained in the Climate SMART Technologies/Practices (CSTs) best suited to the given subproject | 132 | 227 |
| 6. | Number of CSTs Adopted in the Subproject | 77 | 150 |
| 7. | Land area (ha.) brought under CSTs in the Subproject | 25% | 38% |

- Guidelines for Achievement of the Environmental Safeguards Targets

- As per the SMART project’s Environmental and Social Management Framework (ESMF) report recommendations, none of the subproject activities should fall under Negative (non-eligible) list of the project activities given in the point no. 3.9, pg no. 48 of the ESMF report. All the subproject activities should be implemented in accordance with the provisions and mitigation measures given in the ESMF report.

- For requirement of Organic (NPOP- National Programme for Organic Production) and/or GLOBAL Good Agricultural Practice (G.A.P.) group certification, project’s financial support of up to 60 % can be availed by the subproject CBOs. The remaining 40 % of certification cost will be required to be raised by the CBOs themselves.

- All the new machineries to be purchased using project’s resources should be energy efficient, vehicles should be Bharat State VI complaint and fuel use efficient, tractors should be Bharat Stage (CEV/TREM) IV – V and above, and hold valid PUC certificate.

| # Section 9 : Procurement Plan CBO level Procurement plan with Method & Time Schedule for Works,Goods & Consultancy Services |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ref No. | Contract (Description) | Stage : Planned / Actual / Revised | Estimated Cost (Rs. In. Lakh) |  |  | Procurement Method | Review by PCMU/ PIUs (Prior/ Post) | Expected Bid-Opening Date) | Actual Contract Date ( format ) (i.e.1-Dec-14) | Actual Contract Amount (Rs.Lakh) | Comments |
|  |  |  | No of Contracts | Unit Cost | Total Cost |  |  |  |  |  |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| Works |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Civil Works for Dal Mill Unit | Actual | 1 | 44.49 | 44.49 | Cost Norms | Prior- Jan 2023 Post- Feb 2023 | Jan 2023 | Feb 2023 | 44.49 |  |
| Goods & Equipment |  |  |  |  |  |  |  |  |  |  |  |
| 2 | P&M for Dal Mill Unit | Actual | 1 Set | 17.24 | 17.24 | Cost Norms | Prior- Jan 2023 Post- Feb 2023 | Jan 2023 | Feb 2023 | 17.24 |  |

| 10 Grains Crops and Production Details Cleaning and Grading |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10.1 Details of members and non- members |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Particulars | No. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total No.of Members Cultivating Grain | 254 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total No.of Non-members Cultivating Grain | 300 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total | 554 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Average Land Holding per member(Ha) | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Cultivated Land Under Grain (Ha) | 254 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10.2 Statement Showing Area,production,productivity and marketable Surplus of Crops |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Season; Crop; Cultivation In (%); Total Land under Cultivaion ( In Ha); Yield/Ha(In MT); Total Production (In MT); Consumption in (%); Marketable Surplus ( In MT). Kharif. 0%; -; 1.5; -; 20%; 0; 0%. Tur; 50%; 278.6; 1.75; 488; 20%; 390. 0%; -; 0; -; 10%. Area Under Vegetables in Rabbi Season ( In Acres); -; 37; -; 10%; 0. Rabi; Chana; 38%; 210.0; 1.25; 263; 20%; 210. Area Under Vegetables in Summer Season ( In Acres); 0; 600. Note- Please note the crops/fruits/vegetable grown in the FPC catchement which has marketable Surplus. 10.3 Quantity of Marketable Surplus Produce Considered for Trading Business ( Job Work). Particulars; 60%; 70%; 79%; 87%; 95%; 102%; 109%. Y1; Y2; Y3; Y4; Y5; Y6; Y7. Chana; 126; 139; 151; 164; 176; 189; 202. Soyabean; -; -; -; -; -; -; -. Tur; 234; 257; 281; 304; 328; 351; 374. 0. 0. 10.4 Quantity of Marketable Surplus Produce Considered for Processing Business. Particulars; 40%; 50%; 59%; 67%; 75%; 82%; 89%. Y1; Y2; Y3; Y4; Y5; Y6; Y7. Chana; 84; 92; 101; 109; 118; 126; 134. Soyabean; 0; 0; 0; 0; 0; 0; 0. Tur; 156; 172; 187; 203; 218; 234; 250. 10.5 Crop-wise Area Considered for Agri Input Service Centre. Particulars; 100%; 100%; 100%; 100%; 100%; 100%; 100%. Y1; Y2; Y3; Y4; Y5; Y6; Y7. Soyabean; 0; 0; 0; 0; 0; 0; 0. 11 Fruit & Vegetables Crop Production Details(N/A) |
| 11.1 Details of members and non- members |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Particulars |  | No. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total No.of Members Cultivating F & V |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total No.of Non-members Cultivating F & V |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Average Land Holding per member(Ha) |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Cultivated Land Under F & V (Ha) |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11.2 Statement Showing Area, production, productivity and marketable Surplus of Crops |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Season |  | Crop |  | Cultivation In (%) | Total Land under Cultivaion ( In Acres) | Yield/Acres (In Quintals) | Total Production (In Quintals) |  |  | Consumption in (%) |  |  |  |  |  |  | Marketable Surplus ( In Quintals) |
| Kharif |  | Okra |  | 18% | - | 2.5 | 0 |  |  | 20% |  |  |  |  |  |  | 0 |
|  |  | Chilli |  | 13% | - | 3.7 | 0 |  |  | 20% |  |  |  |  |  |  | 0 |
|  |  | Tomato |  | 1% | - | 25 | 0 |  |  | 20% |  |  |  |  |  |  | 0 |
|  |  | Bitter Gourd |  | 0% | - | 0 | 0 |  |  | 20% |  |  |  |  |  |  | 0 |
| Area Under Vegetables in Rabbi Season ( In Acres) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Rabbi |  | Curliflower |  | 1% | - | 37 | 0 |  |  | 20% |  |  |  |  |  |  | 0 |
| Area Under Vegetables in Summer Season ( In Acres) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |

| 11.3 Quantity of Marketable Surplus Produce Considered for Trading Business |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Particulars | 50% | 55% | 60% | 65% | 70% | 75% | 80% |
|  | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| Okra | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Chilli | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Tomato | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Bitter Gourd | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Curliflower | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11.4 Quantity of Marketable Surplus Produce Considered for Processing Business |  |  |  |  |  |  |  |
| Particulars | 50% | 60.0% | 69.1% | 77.4% | 85.1% | 92.3% | 98.9% |
|  | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| Okra | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Chilli | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Tomato | 84 | 92.4 | 100.8 | 109.2 | 117.6 | 126 | 134.4 |
| Bitter Gourd | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Curliflower |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Total | 84 | 92.4 | 100.8 | 109.2 | 117.6 | 126 | 134.4 |
| 11.5 Crop-wise Area Considered for Agri Input Service Centre |  |  |  |  |  |  |  |
| Particulars | 100% | 100% | 100% | 100% | 100% | 100% | 100% |
|  | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| Chilli | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

| Facility 1 - Trading Unit (N/A) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12.1 Producers/ Capacity Utilization |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Tentative Wastage Percentage |  |  |  |  |
| Capacity | 20 | Quinatal/Hour |  |  | Commodity | Percentage |  |  |  |
| No. of Hours | 8 |  |  |  | Grains | 3% |  |  |  |
|  |  |  |  |  | Fruit and Vegetables | 5% |  |  |  |
| No.of Working Days | 300 |  |  |  |  |  |  |  |  |
| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |  |  |
| No.of Operation Days | - | - | - | - | - | - | - |  |  |
| Soybean | - | - | - | - | - | - | - |  |  |
| Red Gram/Tur | - | - | - | - | - | - | - |  |  |
| Paddy/Rice | - | - | - | - | - | - | - |  |  |
| Green Gram/ Moong | - | - | - | - | - | - | - |  |  |
| Maize | - | - | - | - | - | - | - |  |  |
| Black Gram/Udid | - | - | - | - | - | - | - |  |  |
| Bajra | - | - | - | - | - | - | - |  |  |
| Jawar | - | - | - | - | - | - | - |  |  |
| Sunflower | - | - | - | - | - | - | - |  |  |
| Wheat | - | - | - | - | - | - | - |  |  |
| Bengal Gram/Channa | - | - | - | - | - | - | - |  |  |
| Jawar | - | - | - | - | - | - | - |  |  |
| Maize | - | - | - | - | - | - | - |  |  |
| Safflower | - | - | - | - | - | - | - |  |  |
| - | - | - | - | - | - | - | - |  |  |
| - | - | - | - | - | - | - | - |  |  |
| - | - | - | - | - | - | - | - |  |  |
| Groundnut | - | - | - | - | - | - | - |  |  |

| Facility 2 - Grain Processing Unit – Dal Mill Unit |  |  |
| --- | --- | --- |
| 13.1 Producers/ Capacity Utilization |  |  |

| Particulars | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Dal Mill Unit |  |  |  |  |  |  |  |
| 0.5 TPH |  |  |  |  |  |  |  |
| Total Annual Plant Capacity (MT) | 1200 | 1200 | 1200 | 1200 | 1200 | 1200 | 1200 |
| 60% reserved for JW Services | 720 | 720 | 720 | 720 | 720 | 720 | 720 |
| 40% reserved for Captive operations | 480 | 480 | 480 | 480 | 480 | 480 | 480 |
| Capacity Utilization (JW Services) | 50% | 55% | 60% | 65% | 70% | 75% | 80% |
| Capacity Utilization (Captive Operations) | 50% | 55% | 60% | 65% | 70% | 75% | 80% |
| Job work Services |  |  |  |  |  |  |  |
| Total Input (Chana/ Soyabean/Tur) (MT) | 360 | 396 | 432.00 | 468.00 | 504.00 | 540.00 | 576.00 |
| Job work Charges- Rs/MT | 800 | 840 | 880 | 920 | 970 | 1,020 | 1,070 |
| Total JW Receipts (Rs. Lakh) | 2.88 | 3.33 | 3.80 | 4.31 | 4.89 | 5.51 | 6.16 |
| Captive Operations ( Dal Mill Unit) |  |  |  |  |  |  |  |
| Total Input (Chana) (MT) | 84 | 92 | 101.00 | 109.00 | 118.00 | 126.00 | 134.00 |
| Total Input -Tur (MT) | 156 | 172 | 187.00 | 203.00 | 218.00 | 234.00 | 250.00 |
| Total Input | 240 | 264 | 288 | 312 | 336 | 360 | 384 |
| Captive Operations Grade Output (Chana)(MT) |  |  |  |  |  |  |  |
| Chana Dal | 61.00 | 67.00 | 74.00 | 80.00 | 86.00 | 92.00 | 98.00 |
| Husk/ Cattle Feed | 21.00 | 23.00 | 25.00 | 27.00 | 30.00 | 32.00 | 34.00 |
| Waste | 2.00 | 2.00 | 2.00 | 2.00 | 2.00 | 3.00 | 3.00 |
| Captive Operations Grade Output -Tur(MT) |  |  |  |  |  |  |  |
| Tur Dal | 114.00 | 126.00 | 137.00 | 148.00 | 159.00 | 171.00 | 183.00 |
| Husk/ Cattle Feed | 39.00 | 43.00 | 47.00 | 51.00 | 55.00 | 59.00 | 63.00 |
| Waste | 3.00 | 3.00 | 4.00 | 4.00 | 4.00 | 5.00 | 5.00 |
| Grains Grading processed per day (MT) | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| No of days of opertaion (JW Services) | 90 | 99 | 108 | 117 | 126 | 135 | 144 |
| No of days of opertaion (Captive Operations) | 60 | 66 | 72 | 78 | 84 | 90 | 96 |
| Total Working days of the Facilty | 150 | 165 | 180 | 195 | 210 | 225 | 240 |

13.2 Activity 6 - Profit and loss of Grain Processing Unit

| Particulars | Unit | Rate | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Revenue |  |  |  |  |  |  |  |  |  |
| Job Work Charges | MT | 800 | 2.88 | 3.33 | 3.81 | 4.33 | 4.90 | 5.51 | 6.18 |
| Weighbridge Receipt |  |  | - | - | - | - | - | - | - |
| Captive Operation | As per Schedule | - | 162.99 | 194.32 | 221.82 | 252.91 | 284.45 | 321.94 | 359.92 |
| Revenue |  |  | 165.87 | 197.65 | 225.63 | 257.24 | 289.35 | 327.45 | 366.10 |
| Add: Opening Stock FG |  | As per CS Sche | - | 6.83 | 9.52 | 13.77 | 17.55 | 23.08 | 28.15 |
| Less: Closing Stock FG |  | As per CS Sche | 6.83 | 9.52 | 13.77 | 17.55 | 23.08 | 28.15 | 35.22 |
| Expenses |  |  |  |  |  |  |  |  |  |
| Variable Cost |  |  |  |  |  |  |  |  |  |
| Purchase Cost | MT | As per Purchase Schedule | 143.10 | 162.57 | 186.13 | 211.77 | 239.37 | 269.37 | 301.76 |
| Daily Labour | Variable with production | 300 / Labour/ day | 2.25 | 2.97 | 3.78 | 4.68 | 5.67 | 6.75 | 7.92 |
| Electricity Charges | Per day | 42 KVA power Chart | 4.51 | 4.96 | 5.41 | 5.87 | 6.32 | 6.77 | 7.22 |
| Water | Per day | 500 | 0.75 | 0.83 | 0.90 | 0.98 | 1.05 | 1.13 | 1.20 |
| Stocks of Safety Gear (gloves, shoes, disinfectants, etc) | Per Labour | 800 | 0.04 | 0.05 | 0.06 | 0.06 | 0.07 | 0.08 | 0.09 |
| Transportation Expenses | Per MT | 500 | 1.20 | 1.32 | 1.44 | 1.56 | 1.68 | 1.80 | 1.92 |
| Repairs & Maintainence | Per day | 300 | 0.45 | 0.50 | 0.54 | 0.59 | 0.63 | 0.68 | 0.72 |
| Selling & Dist Exp | Per MT | 159 | 0.36 | 0.41 | 0.44 | 0.48 | 0.52 | 0.56 | 0.59 |
| Misc Exp | Per day | 500 | 0.75 | 0.83 | 0.90 | 0.98 | 1.05 | 1.13 | 1.20 |
| Add: Opening Stock RM |  |  | - | 2.40 | 2.51 | 2.64 | 2.77 | 2.91 | 3.06 |
| Less: Closing Stock RM |  |  | 2.40 | 2.51 | 2.64 | 2.77 | 2.91 | 3.06 | 3.21 |
| Total Variable Cost |  |  | 151.02 | 174.30 | 199.48 | 226.82 | 256.22 | 288.10 | 322.47 |
| Fixed Cost |  |  |  |  |  |  |  |  |  |
| Factory Exp (Fixed) |  |  |  |  |  |  |  |  |  |
| Repairs | 1% of machine cost & civil works | 0.01 | 0.62 | 0.65 | 0.68 | 0.71 | 0.75 | 0.79 | 0.83 |
| Insurance | 0.5% of the Capital Investment | 0.005 | 0.31 | 0.32 | 0.34 | 0.36 | 0.38 | 0.39 | 0.41 |
| Factory Staff Salary | Factory Staff Manpower Chart | As per Manpower Chart | 3.48 | 3.65 | 3.84 | 4.03 | 4.23 | 4.44 | 4.66 |
| Electricity | 5 KVA (Power chart) |  | 1.01 | 1.06 | 1.11 | 1.17 | 1.23 | 1.29 | 1.35 |
| Fixed Cost - Related to Production |  |  | 5.41 | 5.68 | 5.97 | 6.27 | 6.58 | 6.91 | 7.26 |
| Total expenses |  |  | 156.43 | 179.99 | 205.45 | 233.09 | 262.80 | 295.01 | 329.72 |
| Operating Profit |  |  | 16.27 | 20.34 | 24.43 | 27.93 | 32.08 | 37.51 | 43.45 |

| Facility 3 – Warehouse (N/A) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14.1 Capacity Utilization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capacity |  |  |  | MT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| No.of Month |  |  | 12 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Particular |  |  | Y1 | Y2 |  |  |  | Y3 |  |  |  | Y4 |  |  |  | Y5 |  |  |  |  | Y6 |  |  |  |  | Y7 |  |  |  |  |  |  |  |  |  |  |  |
| Capacity Utilisation |  |  | 80% | 85% |  |  |  | 90% |  |  |  | 95% |  |  |  | 100% |  |  |  |  | 100% |  |  |  |  | 100% |  |  |  |  |  |  |  |  |  |  |  |
| Total Quantity Stored per Annum |  |  | - | - |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  |  |  |  |  |  |  |  |  |  |
| 14.2 Facility 3 - Profit and loss of Warehouse |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | 100% |  |  |  | 105.00% |  |  |  | 110.25% |  |  |  |  | 115.76% |  |  |  |  | 121.55% |  |  | 127.63% |  |  |  | 134.01% |  |  |  |  |
| Particulars |  |  | Unit | Rate |  |  |  | Y1 |  |  |  | Y2 |  |  |  | Y3 |  |  |  |  | Y4 |  |  |  |  | Y5 |  |  | Y6 |  |  |  | Y7 |  |  |  |  |
| Vegetable |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Storage Charges per MT per Month |  |  |  | 100 |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Total Revenue |  |  |  |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Expenses |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Variable Cost |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dunnage |  |  | MT | 15 |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Fumigation |  |  | MT | 14 |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Eletricity |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Total Variable Cost |  |  |  |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Fixed Cost |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Warehouse Manager |  |  | 1 |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Total Fixed Cost |  |  |  |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Total Expenses |  |  |  |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Operating profit |  |  |  |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  |  | - |  |  | - |  |  |  | - |  |  |  |  |
| Facility 4 - Custom Hiring (N/A) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 15.1 Capacity Utlization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sr. No. | Custom Hiring Equipment | No.of Equipment |  |  | Working Days |  |  |  | No.of Hours in day |  |  |  |  | Total Hours in a year |  |  |  | Required Hrs/Acre |  |  |  | Total Acres |  |  | No.of Liters Diesel Required/acre |  |  |  |  | Total no.of Liters required |  |  |  | Service Charges/Acre (Amount (Rs.) |  |  |  |  | Labour Requirement |  |  | Total No. of Days Labour Reuired |  |
| 1 | Double Plough |  |  |  |  |  |  |  | 6 |  |  |  |  | 0 |  |  |  | 4 |  |  |  | 0 |  |  | 12 |  |  |  |  | 0 |  |  |  | 3000 |  |  |  |  | 1 |  |  | 0 |  |
| 2 | Cultivator |  |  |  |  |  |  |  | 6 |  |  |  |  | 0 |  |  |  | 2 |  |  |  | 0 |  |  | 8 |  |  |  |  | 0 |  |  |  | 1800 |  |  |  |  | 1 |  |  | 0 |  |
| 3 | Rotavator |  |  |  |  |  |  |  | 6 |  |  |  |  | 0 |  |  |  | 2 |  |  |  | 0 |  |  | 8 |  |  |  |  | 0 |  |  |  | 1800 |  |  |  |  | 1 |  |  | 0 |  |
| 4 | BBF Seed Sowing Machine |  |  |  |  |  |  |  | 6 |  |  |  |  | 0 |  |  |  | 2 |  |  |  | 0 |  |  | 4 |  |  |  |  | 0 |  |  |  | 1200 |  |  |  |  | 1 |  |  | 0 |  |
| 5 | Mobile Threshing |  |  |  |  |  |  |  | 6 |  |  |  |  | 0 |  |  |  | 2 |  |  |  | 0 |  |  | 10 |  |  |  |  | 0 |  |  |  | 3000 |  |  |  |  | 1 |  |  | 0 |  |
| 6 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |
| 7 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |
| 8 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |
| 9 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |
| 10 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  | 0 |  |
| 15.2 Facility 4 - Profit and loss of Custom Hiring (N/A) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | 100% |  |  |  |  | 105.00% |  |  |  | 110.25% |  |  |  | 115.76% |  |  | 121.55% |  |  |  |  | 127.63% |  |  |  | 134.01% |  |  |  |  |  |  |  |  |  |
| Particulars | Unit | No. of Unit |  |  | Rate |  |  |  | Y1 |  |  |  |  | Y2 |  |  |  | Y3 |  |  |  | Y4 |  |  | Y5 |  |  |  |  | Y6 |  |  |  | Y7 |  |  |  |  |  |  |  |  |  |
| Revenue |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Custom Hiring Charges |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Double Plough |  | 0 |  |  | 3000 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Cultivator |  | 0 |  |  | 1800 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Rotavator |  | 0 |  |  | 1800 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| BBF Seed Sowing Machine |  | 0 |  |  | 1200 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Mobile Threshing |  | 0 |  |  | 3000 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
|  |  | 0 |  |  | 0 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
|  |  | 0 |  |  | 0 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
|  |  | 0 |  |  | 0 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
|  |  | 0 |  |  | 0 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
|  |  | 0 |  |  | 0 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
|  |  | 0 |  |  | 0 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Total Revenue |  |  |  |  |  |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Expenses |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Variable Expenses |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Diesel | Litres | 0 |  |  | 100 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Daily Labour | No. of Days | 0 |  |  | 300 |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Total Variable Cost |  |  |  |  |  |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Fixed Cost |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Driver | No. | 1 |  |  |  |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Total Fixed Cost |  |  |  |  |  |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Total Expenses |  |  |  |  |  |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| Operating Income |  |  |  |  |  |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  | - |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |  |
| 16 Facility 5 - Agri Input (N/A) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Particular |  |  |  |  |  |  |  |  | Y1 |  |  | Y2 |  | Y3 |  |  |  | Y4 |  |  |  | Y5 |  |  |  |  | Y6 |  |  |  | Y7 |  |  |  |  |  |  |  |  |
| Area under crop (In Acres) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kharif Crops |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Soybean |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Red Gram/Tur |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Paddy/Rice |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Green Gram/ Moong |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Maize |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Black Gram/Udid |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Bajra |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Jawar |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Rabi Crop |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Wheat |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Bengal Gram/Channa |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Jawar |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Maize |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Safflower |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Summer |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Groundnut |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  |  |  |  |  | - |  |  | - |  | - |  |  |  | - |  |  |  | - |  |  |  |  | - |  |  |  | - |  |  |  |  |  |  |  |  |
| Facility 6 - F & V Processing Unit (N/A) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 17.1 Producer/Capacity Utlization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  | 1 |  |  |  |  | Qtls P Hour |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| No. of Hours |  |  |  |  | 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Particulars |  |  |  |  | Y1 |  |  |  |  | Y2 |  |  | Y3 |  |  | Y4 |  |  | Y5 |  |  |  | Y6 |  |  | Y7 |  |  |  |  |  |  |  |  |  |
| No. of Operation Days |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Onion |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Tomato |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Okra |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Chilli |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Potato |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Onion |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Tomato |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Okra |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Chilli |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| Brinjal |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |
| 0 |  |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  |  |  |  |  |  |  |  |

Following the Environment and Social Management Framework of the SMART https://www.smart-mh.org/smart/aboutsmart

List of tribal districts & blocks (Scheduled V Area)  is available at https://cdnbbsr.s3waas.gov.in/s3c8758b517083196f05ac29810b924aca/uploads/2019/11/2019112132.pdf

Particularly Vulnerable Tribal Groups - Katkaria (Kathodia), Kolam, Maria Gond

Aspirational Districts- Nandurbar, Washim, Gadchiroli, Osmanabad

Forced labor means all work or services not voluntarily performed, that is, extracted from individuals under threat of force or penalty

A child under the age of 14 will be considered as child labor. A child over the minimum age of 14 and under the minimum age of 18 may be employed or engaged in connection with the Project only under the following specific conditions: The work is not hazardous in nature and is likely to jeopardize the child's health, safety, or morals. An appropriate risk assessment is conducted prior to work commencing. The Borrower conducts regular monitoring of health, working conditions, hours of work, and the likelihood of potential threat to the child's overall development.

Labor Influx” refers to people who typically do not reside in a project area who come to reside temporarily in the project area during the development or construction phase for the purpose of project-related employment, capturing economic opportunity.

As per the Social Inclusion & Gender Strategy of the Project, out of total beneficiary of the project, 80% will be small & marginal farmers, minimum 30% will be Women beneficiary, minimum 6% will be Schedule Tribes, minimum 7% will be Schedule Caste beneficiary. Also CBO should have minimum 20% Women Board of Directors.

Please refer to the SMART Project’s Environmental and Social Management Framework (ESMF) report: https://www.smart-mh.org/cdn//2019/08/190818171526_405e4be8b9d3ce2374fe29ce1561a62b.pdf

List of protected areas of Maharashtra- http://www.wiienvis.nic.in/Database/Maharashtra_7829.aspx

List of Pesticides banned by the Govt. of India: http://ppqs.gov.in/sites/default/files/list_of_pesticides_which_are_banned_refused_registration_and_restricted_in_use_01.07.2021.pdf

List of Pesticides banned by the World Health Organization (WHO): https://www.iloencyclopaedia.org/part-ix-21851/minerals-and-agricultural-chemicals/item/318-the-who-guidelines-to-classification-of-pesticides-by-hazard-part-1

List of veterinary drugs banned by the Govt. of India: https://www.nhp.gov.in/Complete-list-of-344-drugs-banned-by-the-Ministry-of-Health-Family-welfare_pg

Slaughterhouse waste and waste water management document: https://cpcb.nic.in/openpdffile.php?id=TGF0ZXN0RmlsZS8xNzVfMTUxMTI2NDE0MV9tZWRpYXBob3RvODkzOS5wZGY=

100 % farmers of the subproject’s CBOs should be trained in the INM and IPM in the project’s Value Chain Development School (VCDS).

100 % IPM and INM demonstrations at the field level should be carried out for all the subproject related agri-commodities in the demonstration plots of the VCDS.

At least 50 % of the subproject area of the CBOs should be brought under the IPM and INM practices by the end of the subproject.

The 10 Nos. of Climate SMART Technologies/Practices are use of renewable (solar) energy, Organic certification, GlobalG.A.P. certification, Good Animal Husbandry Practices (GAHP), productive use of crop residue i.e., mulching, vermicomposting, etc. IPM, INM, use of renewable/energy efficiency in the warehouse, introduction of climate hardy seed varieties, use of Information and Communications Technology (ICT) for climate change risk management.

At least 03 Nos. of best suited CSTs applicable to the given subproject out of the total 10 Nos. of CSTs mentioned in the point no. 10 above should be adopted in the subproject.

At least 100 ha. area under the given subproject should be brought under the “Climate Smart Agriculture” by the use of at least 03 Nos. of   CSTs best suited to the given subproject.