W-5

Aug2022

PROCUREMENTOFCIVILWORKSUNDER

NATIONALSHOPPINGPROCEDURESFOR

# CONSTRUCTION Of WAREHOUSE (GODOWN)

# 510 MT Capacity

FOR

SITAMAI AGRO PRODUCER COMPANY Ltd,

SHIRTE .Tal-   Walwa   Dist Sangli

UNDER

Hon.  Balasaheb Thackeray Agribusiness Rural Transformation (SMART) Project

TENDERNOTICE

GovernmentofMaharashtrahaslaunchedWorldBankassistedSMARTProjectfor development of Value Chain of Various Commodities in the State . Sitamai  Agro Producer Company Ltd shirte. Tal. Walwa, Dist. Sangliis one of the beneficiaries under the project andinviting bid for the following work.

| Name of work(Components) | Estimated TenderAmountinRs. | TenderfeeRs. | EMD | Period of CompletioninMonths |
| --- | --- | --- | --- | --- |
| Construction of Warehouse(Godown)510MT Capacity | 58.93lakh | 1000/- | Nil | 9months |
| Sale of tender document |  | From11.11.2022 To25.11.2022 upto4.00 pm |  |  |
| Date & Time of Pre-bidmeeting |  | 16.11.2022at11.00am |  |  |
| Tender Submission end date& time |  | 25.11.11.2022upto 3.30pm |  |  |
| Technical bid opening date& time |  | 25.11.2022at5.00pm |  |  |

Biddocumentisavailableatthefollowingofficeaddressandalsoonproject web sitehttps://www.smart-mh.org. Furtherupdateswillbe  given on project website.

Note :The website is only for downloading the tender document .Interested bidders are requested to contact following address for further information

President

Sitamai Agro producer Company Ltd.shirte Tal. Walwa, Dist. SangliMobNo.9765093202

INVITATION FOR QUOTATIONS FOR Construction of Warehouse Godown(510MTCapacity

Date :(mention publish date) date/Month/Year

RFQ No.: SMART/ sitamai /Works /(mention outward no/2022-23

To

----------------------------------------

----------------------------------------

Sub:		Invitation For Quotations for Proposed Construction work for Construction of Warehouse  (Godown) 510MT Capacities

Dear Sirs,

- Government of Maharashtra  haslaunched  World  Bank assisted Hon .Balasaheb Thackeray Agribusiness And Rural Transformation (SMART) Project for development of Value Chain of  Various  Commoditiesin the State.

- The SMART Project is being implemented by various Project Implementation Units .Directotor, ATMA, Commisionerate of Agriculture, Pune is one of the implementing unitof SMART Project. Sitamai Agro Producer Company Ltd.Shirte Tal. Walwa ,Dist. Sangli sone of the beneficiary of Directotor, ATMA ,Commisionerate of Agriculture, Pune under the SMART project.

- Sitamai Agro Producer Company Ltd Shirte. Tal. Walwa, Dist. Sangli (here in after referredtoas employer)is  inviting quotation for the following  work under the  SMART Project.

- You are invited  to submit your most competitive quotation for the following works:-

| S.N. | Brief Description of the Works | Approximate Value of Work (inRs.) | Period of completion |
| --- | --- | --- | --- |
| 1 | Construction of Warehouse Godown (510MT Capacity) | 58.93 Lkhs | 9 Months |

- Toassist you in the preparation of your quotation,weare enclosing the following:

  - Layout Drawing soft he works;

  - Detailed Bill of Quantities,

  - Technical Specifications;

  - Instructions to Bidders (intwosections).

  - Draft Contract Agreement format which will be   used   for   finalizing the agreement  for this Contract.

- You are requested top rovide your offer latestby 3.30pmon25.11.2022

- Quotations will be opened in the presence of Bidders or their representatives whochoose to attend at 5.00 pm 25.11.2022in the office of Sitamai Agro Producer Company Ltd  Shirte. Tal.  Walwa, Dist  .Sangli

- We look forward to receiving your quotations and thank you for your interest in thisproject.

## President, Procurement CommitteeName:ShriChandrakant Ranchandra Patil

At& Post Shirte  tal.WalwaDistSangliTelno: 9921431809

Emailid:sitamaiapc2015@gmail.com

## Scope of Works:

InstructionstoBidders

SECTION-A

Sitamai  Agro Producer Company Ltd  Shirte . Tal.  Walwa , Dist.  Sangli invites quotations for the construction of works as detailed in the table given below

| Sr. No. | Brief Description of the Works | Approximate Value Of Work (inRs.) | Period of completion |
| --- | --- | --- | --- |
| 1 | Construction of Warehouse (Godown) 510MTCapacity | 58.93Lkhs | 9Months |

The successful bidder will be expected tocomplete the works by the in tender  completion date  specified above.

## Qualification of the bidder:

The bidder shall provide qualification information which shall include:-

  - total monetary value of construction works performed for each year of the last3years;

  - Report on his financial standing;(Turn over certificate issued by Chartered Accountant for last  three  years);and

  - Details of any litigation ,current or during the last 3 years in which the bidder isinvolved,the parties  concerned and disputed amount or award sin each case.

  - Should possess valid license for executing civil works as perappropriate classissued by central or state PWD or any government department.

## To qualify for award of the contract the bidder:-

The bidder should  fulfill following all qualification criteria;

  - Should have GST registration

  - Should possess valid license for executing civil works as perappropriate classissued by central or state PWD or any government department.

  - Should have achieved in at least one year anannual financial turnover(incivil engineering construction works of similar nature only)of value not less than Rs

126.78 lkhs .@ in the last three years;

  - Experienceofhavingsuccessfullycompletedsimilarworksduringlast5yearsendinglast day of month previous to the one in which bid is invited

    - Three similar completed works each costing not less than the amount equaltoRs.25.36 lkh OR

    - Two similar completed works each costing not less than the amount equal

To Rs. 31.71lkhsOR

    - One similar completed work costing not less than the amount equal to Rs.

50.48lkhs

  - Should not have been black listed ,debarred or suspended on the date of bid opening by any of the Government organization, the World Bank Group.

  - * should possess valid electrical license for executing building electrification works(in the event of the works being sub-contracted, the sub-contractor should have the necessary license);

  - No contract should have been suspended or terminated and/or performancesecuritycalledbyanemployer(s)forreasonsrelatedtoEnvironmental,Social(includingsexualexploitationandabuse(SEA)andgender-basedviolence(GBV)), Health, or Safety (ESHS) requirements or safeguards in the past fiveyears.

  - ShouldnothaveConflictofInterestasmentionedintheITB4.

## ConflictofInterest:

Any Bidder found to have a conflict of interest shall be disqualified.A Bidder maybeconsideredtohaveaconflictofinterestforthepurposeofthisbiddingprocess,if theBidder:

  - directlyorindirectlycontrols,iscontrolledbyorisundercommoncontrol

withanotherBidder;o

r

  - receivesorhasreceivedanydirect orindirectsubsidyfromanother Bidder;or

  - hasthesamelegalrepresentativeasanotherBidder;or

  - hasarelationshipwithanotherBidder,directlyorthroughcommonthirdparties, that puts it in a position to influence the bid of another Bidder, orinfluencethedecisionsoftheEmployer regardingthisbiddingprocess; or

  - any of its affiliates has been hired (or is proposed to be hired) by the EmployerorBorrower asEngineerfortheContract implementation;

  - hasaclosebusinessorfamilyrelationshipwiththeconcernedprofessionalstaffoftheBorrower or oftheprojectimplementingagency.

(*forfur the rdetails refer to paragraphs3.14and3.15ofthe“Procurement

Regulations”setting forth theWorldBank’s policy on conflict of interest)

## BidPrice

  - The contract shall befor the whole works as described in drawings and technical specifications.	Corrections,ifany,shallbemadebycrossing out,initialing,dating, andre  writing.

  - All duties,taxes and other levies payable by the contractor under the contract shall be included in the total price.

  - Therates quoted by the bidder shall be fixed for the duration of thecontrac and shall not be subject to adjustment on any account.

  - The bidder shall fill in the price for the Works in conformity with the bidding documents, both in figures and words.

  - Bidder need to quote for all the items mentioned in the BOQ. If bidder failed toquote for any or more items given in the BOQ and if bidder is selected, in such case bidder hasto complete the work of the said item/item swithout any cost.

## Validity of Quotation

Quotation  shall remain valid for a period not less than 90 days after the dead line date specified for submission.

## Tender Fee& Bid Security:

- Tender Fee:

Bidding document should be purchased from the Employer office for an  on-refundable fee as indicated. Bidder may also download bidding document from afore said webite and submit bid document cost in the form of demand draft along with the bid.Ifbidder fail stosubmit the tender fee,same bid submitted by the bidder shall be rejected.

## Bid Security:

  - Bidder should submit bid security declaration in the attached format. If bidder notsubmitted bid security declaration, in such case the bid submitted by such biddershallbe rejected.

  - TheBidSecuritydeclarationshallbeexecuted

    - if a bidder withdraws its bid prior to the expiry date of bid validity specified bythebidderontheletterofbidoranyextended dateprovidedbythebidder;or

    - Duringthebidprocess,ifanyinformationsubmittedfoundmanipulated/hidden/false/malafide inthebid c)ifthesuccessfulBidderfailsto

      - signthe Contractor

      - furnisha Performance Security

## Submission of bid.

  - The bidder is advised to visit the sit eath is own expense and obtain all information that may be necessary for preparing the bid.

  - Each bidder shall submit only one bid.

  - Modification and Withdrawal of Bids – Resubmission of bid by the bidders foranynumberoftimesbeforethefinaldateandtimeofsubmissionisallowed.

  - Bidshallcompriseofthefollowing2envelopes:

- Envelope1:Technicalbid

- Envelope2:Financial/pricebid

### Note: The above both the envelops are to be submitted in separate sealedenvelopes mentioning the Technical bid and financial bid on top of the eachenvelop and bidders name at bottom of the envelop. Both these two envelopesshallbe submitted/packedin aone outer envelopeand sealit.

Thesealedouterenvelopewillalsobearthefollowingidentification:-

- BidforConstructionofWarehouseGodown(510MTCapacity)

## Technicalbid:(Envelop1)

Thebiddershallsubmit followingdocumentsinthetechnicalenvelope.

  - DemanddrafttowardstenderdocumentfeeiftenderdocumentdownloadedfromthewebsiteORpaymentreceiptiftenderdocumentpurchasedfromtheemployer office.

  - Qualificationinformationintheformat(Form-1)

  - Bidsecuritydeclaration(Form-2)

  - Thedeclarationthatthebidderisnotblacklisted/bannedbyanyGovernmentdepartment/PublicSectorUndertaking/PrivateSector/oranyotheragency(formno3)

  - TurnovercertificateissuedbytheCharteredAccountant(Form-4)

  - ValidlicenseforexecutingcivilworksasperappropriateclassissuedbycentralorstatePWD oranygovernmentdepartment.

  - * valid electrical license for executing building electrification works (self orsub-contractor)

8)Contractorregistrationcertificateofappropriateclassissuedbytheany

Governmentorganization.

9)GST registration certificate

## FinancialBid:(Envelop2)

The bidder shall quote for all items given in the attached quotation format only(Formno5& 6).

## BidopeningandEvaluationprocess:

  - OpeningofEnvelop –A(TechnicalBid)

The ‘Technical Envelop’ of bids will be publicly opened first in the presenceprocurementcommitteemembersandbidders’designatedrepresentativesandanyonewhochoosestoattendattheaddressonthedateandtimespecified in the tender notice.In the event of the date specified for bid openingbeing declared as a closed holiday for the purchaser’s office, the due date foropeningofbidswillbethefollowing workingdayatthesametime andvenue.

## Evaluation of Technical Bid

The evaluation of the technical bids will be carried out as per the eligibilitycriteriamentionedintheclause3.The bidders fulfilling minimum eligibilitycriteria are declared technically qualified and eligible opening of the financialproposal.

## Opening of  Envelop -2(FinancialBid)

Financial envelope of technically qualified bidders  shall be opened in the presence procurement committee members and bidders’ designated representatives on the date and time informed by the purchaser.

## Correction of Arithmetical Errors

- If the bid is substantially responsive, the Purchaser shall correct arithmeticalerrorson the following basis:

  - if there is a discrepancy between the unit price and the line item total that isobtained by multiplying the unit price by the quantity, the unit price shall prevail and the line item total shall be corrected,unless in the opinion of the Purchaser there is an obviousmis placement of the decimal point in the unit price,in which case the line  it emtotalas quoted shall governand the unit price shall be corrected;

  - if there is an error in a total corresponding to the addition or subtraction of sub totals,the subtotals shall prevail and the total shall be corrected ;and

  - if  there is a discrepancy  between  words and figures, the amount in words shall prevail,   unless   the   amount   expressed   in   words   is   related   toan arithmetic error, in which case the amount in figures shall prevail subjectto(a) and(b) above.

- Bidders shall be requested to accept correction of arithmetical errors. Failure toacceptthe correction shallresultintherejectionof theBid.

## Evaluation of Financial bids/Quotations

To evaluate a bid,thePurchaser shall consider the following:

  - Financial evaluation will be done for all item stogether

  - Price adjustment  for correction of arithmeticerror sinaccordance withITB10.

  - By applying the above evaluation criteria, the Purchaser shall determine the Most Advantageous Bid.This is the bid of the bidder that meets the qualification criteria  and whose bid has been determined to be:

- Substantially responsive to the bidding document;and

- The lowest valuated ost.

- Information relating to evaluation of bids and recommendations for the award of contract shall not be dis closed to bidder or any other personsnot officially concerned with the process until the award to the successful bidder is announced.

## Award of contract:

  - The Employer will award the contract to the bidder whose quotation has been determined to be  substantially responsive and whohas offered  the loweste valuated quotation price and who meets the specified qualification criteria.

  - Not with standing the above, the Employer reserves the right to accept or reject any quotations and to cancel the bidding process and reject all quotations at any time priortothe award ofcontract.

  - The bidder whose bid is accepted will be notified of the award of contract by the Employer priortoexpiration ofthequotation     validity period.

## Performance Security:

With in15days of receiving letter of acceptance,the successful bidder  shall deliver to the employer the performance security in the form of Demand draft infavoroftheemployerforanamount equivalentof3% ofthecontractprice.

## Period of Maintenance:

The “Period of Maintenance” for the work is Twelve months from the date of taking over possession or one full monsoon seas on which ever occurs later.During the period of maintenance,thecontractor will be responsible for rectifyinganydefects inconstruction free ofcostto theEmployer.

- Purchase of allconstruction material sin cluding cement  and steel as per the specifications (ISI certification marked goods wherever available) shall be there sponsibility of the contractor.

SECTION-B

- Format for Qualification Information.

- Format for Submission of Quotation.

- Format of Letter of Acceptance.

## FORM-1

QUALIFICATIONINFORMATION

## ForIndividualBidders

  - Principalplaceofbusiness:		 PowerofattorneyofsignatoryofBid.

[Attachcopy]

  - TotalvalueofCivil**Engineering	2019-2020	 constructionworkperformedinthelast	2020-2021		 threeyears(inRs.Lakhs)	2021-2022

  - Workperformedasprimecontractor(inthesamename)onworksofasimilarnatureoverthelast three years.

| ProjectName | Name ofEmployer | Descriptionof work | ContractNo. | Value ofcontract(Rs. Lakhs) | Date ofissue ofworkorder | Stipulatedperiod ofcompletion | Actualdate ofcompletion | Remarksexplainingreasonsfor delayand workcompleted |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |

## Existingcommitmentsandon-goingworks:

| DescriptionofWork | Place &State | ContractNo.&Date | Value ofContract(Rs.Lakh) | Stipulatedperiod ofcompletion | Valueofworks ** remainingto becompleted(Rs.Lakhs) | Anticipateddate ofcompletion |
| --- | --- | --- | --- | --- | --- | --- |
| (1) | (2) | (3) | (4) | (5) | (6) | (7) |

**Certificateofconcernengineershouldbesubmittedalongwiththebiddocument

  - Proposedsubcontractsandfirmsinvolved.

| Sections of theworks | Value of Sub-contract | Sub-contractor (name &address) | Experience insimilarwork |
| --- | --- | --- | --- |

  - Evidence of access to financial resources to meet the requirement of working capital:cash in hand, lines of credit, etc. List them below and attach copies of supportingdocuments.

| Particulars | Amount | Details |
| --- | --- | --- |
| Cashinhand |  |  |
| AvailabilityofCashflow |  |  |
| Othersourceoffundifany |  |  |

submitavailabilityofcashflow(working capital)issuedbythebank(inform4)

  - Name, address, and telephone, telex, and fax numbers of the Bidders’ bankers whomayprovide referencesif contactedbytheEmployer.

| NameofBank | DetailedAddress | ContactNo |
| --- | --- | --- |

  - InformationonlitigationhistoryinwhichtheBidderisinvolved.

| Otherparty(ies)1 | Employer2 | Cause ofdispute3 | Amountinvolved 4 | Remarksshowingpresentstatus 5 |
| --- | --- | --- | --- | --- |

IfthereisNOanylitigation, thenmentionNIL.

IfYESthenmentionedthedetailscolumn3andstatusincolumn5

  - Contract(s)suspendedorterminatedand/orPerformanceSecuritycalledbyanemployer(s)forreasonsrelatedtoEnvironmental,Social(includingsexualexploitationandabuse(SEA)andgender-basedviolence(GBV)),Health,orSafety(ESHS)performanceduringthe lastfiveyears.(IfYES,mentiondetailsinthefollowingformat)

| Contract(s)suspendedorterminatedbyanEmployer(s) |  |  |  |
| --- | --- | --- | --- |
| Year | Contract Identification, Nameand address of the Employer,andreasonsforsuspensionor termination | Amount ofsuspended orterminated portionofcontract(Rs) | TotalContractAmount(Rs) |

| PerformanceSecuritycalledbyanemployer(s) |  |  |  |
| --- | --- | --- | --- |
| Year | Contract Identification, Name and address of theEmployer, and reasons for calling of performancesecurity |  | TotalContract Amount(Rs) |

Date:[insertdate]

BIDSECURITYDECLARATION

(TobesubmittedontheBidder’sLetterHead)

## Form-2

QuotationRefNo.:[insertnumber]

To:[insertcompletenameofPurchaser]

We,theundersigned,declarethat:

We understand that, according to your conditions, quotation must be supported by a Bid-SecuringDeclaration.

We accept that we will automatically be suspended from being eligible for bidding in anycontract with any CBO or project implementing unit under SMART oror various officesunder various Government organization / World Bank funded Projects for the period of time of3 years starting from opening of the financial bids ,if weare in breach ofour obligation (s)under the bid conditions, becausewe:

    - Have with drawnour Bid during the period of bid validityor

    - Having been notified of the acceptance ofour Bid by the[CBOName]during the period of bid validity,(i)failorre fuse to execute the Contract,ifrequired,or(ii)failor refuse to furnish the Performance Security in accordance with the clauses ofRequestforQuotations/Bids.

We understand this Bid-Securing Declaration shall expire if we are not the successfulBidder,upontheearlierof(i)ourreceiptofyournotificationtousofthenameofthesuccessfulBidder;or(ii)twenty-eightdaysaftertheexpirationofourBid.

Signed: [insert signature of person whose name and capacity are shown] In the capacityof[insert legalcapacityofpersonsigningtheBid-SecuringDeclaration]

Name:[insertcompletenameofpersonsigningthe Bid-SecuringDeclaration]

Duly authorized to sign the bid for and on behalf of: [insert complete name of Bidder]Datedon dayof, [insert date ofsigning]

CorporateSeal(whereappropriate)

Note: In case of a Joint Venture, the Bid-Securing Declaration must be in the name of allpartnerstotheJoint Venture thatsubmits thebid.]

## Form-3

FORMAT OF SELF DECLARATIONWITH REGARD TO BLACKLISTING/ NON-DEBARMENT,BYORGANISATION

## (TobesubmittedontheBidder’sLetterHead)

Date:[insertdate]

TenderRefNo.:[insertnumber]

To:[insertcompletenameofPurchaser]

Weherebyconfirmand declarethatwe,M/s	,

isnotblacklisted/De-registered/debarredbyanyGovernmentdepartment/PublicSector Undertaking/ Private Sector/ or any other agency for which we have Executed/Undertakenthe supplygoods/works/ Servicesduringthelast3years.

Signature

NameofAuthorizedSignatory.................................

OfficeSeal

## FORM-4

TURNOVERCERTIFICATEISSUEDBYCHARTEREDACCOUNTANT

FIRM(on CA’sletterhead)

TOWHOMSOEVERITMAY CONCERN

This is to certify that M/s. (name of bidder) is having registered office at (detailed office address).The turnover of the (name of firm) for the three financial year based on the audited financialStatementisasunder.

| Sr.No. | FinancialYear | TurnoverinRs. |
| --- | --- | --- |
| 1 | FY 2019-20 |  |
| 2 | FY2020-21 |  |
| 3 | FY2021-22 |  |
|  | TotalTurnover |  |
|  | AverageTurnover |  |

The above information/figures are true and authentic to the best of my knowledge andbelief.I/weam/arewellawareofthefactthatfurnishingofanyfalseinformation/fabricated document would lead to rejection of bid or at any stage, besidesliabilities towards prosecution under appropriate law.

Signature of the Chartered AccountantNameof the Firm

RegistrationNo.

Date:

Place:

(Seal of the Chartered Accountant)Emailid:

## FORM-5

LETTEROFQUOTATION

(OnBiddersLetterhead)

RFQNo:…………………………………….

Date of Quotation Submission:……………….

To:

{Bid   dertomention   name and address  of  employer}

Subject :   Submission of Quotation for Construction of Warehouse Godown(510MTCapacity)

Sir,

WehavenoreservationstotheInvitationforQuotationDocument,andoffertoexecutetheWorksreferredaboveinaccordancewiththeConditionsofContractenclosedtherewithata TotalContract Price of –

Rs.			[in figures]Rs.		_[inwords].

This quotation and your written acceptance of it shall constitute a binding contract between us. We understand that you are not bound to accept the lowest or any quotationyoureceive.

We here by certify that we have taken steps to ensure that nopersonacting forusoronour behalf engages in any type of Fraudand Corruption.

We hereby confirm that this quotation is valid for 90 days as mentioned in Instructions tobidders.

We have not been currently debarred or suspended by any Government Organization, theWorld Bank Group.

Yoursfaithfully,

Authorized Signature	:		Date	signed:Name&Title of Signatory    :

Nameof Bidder	:

Address	:

FormNo-8

BILL OF QUANTITIES

The approximate Bill of Quantities sindicated below to give an idea of the work which should be executed in accordance with the approved drawings and specifications to enable the bidder to furnish the rate wise price. Bidders may, however, note that not variations in the item rate cost are acceptable(except where extraitemsare ordered by the Engineer).

NAME OF WORK:-PROPOSEDNEW CONSTRUCTION OF WAREHOUSE(Godown)500MTCapacity

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | SUBWORKI:-Civilwork |  |  |  |  |  |
| 1 | Excavation for foundation in earth, soil ofall types,sand, gravel and soft murum,includingremovingtheexcavatedmaterialuptoadistanceof50metrebeyondthebuildingareaandstackingandspreadingasdirected,dewatering,preparing the bed for the foundation andnecessary backfilling, ramming, wateringincludingshoringandstruttingexcetracomplete.-(Liftupto1.5metre)ByMechanicalMeansItem/PageNo:2/153SpecificationNo:Bd.A.1Spec.PageNo :259 | 37 | Cum |  |  |  |
| 2 | Excavation for foundation in hard murumincludingremovingtheexcavatedmaterialuptoadistanceof50metrebeyondthebuildingareaandstackingandspreadingasdirected,dewatering,preparing the bed for the foundation andnecessary backfilling, ramming, watering including horingandstruttingexcetracomplete.(Liftupto1.5metre)ByMechanicalMeans Item / Page No : 6 / 153 Specification No :Bd.A.2Spec.PageNo :259 | 37 | Cum |  |  |  |
| 3 | Providing and laying Cast in situ/ReadyMix,cementconcreteinM-10oftrap/granite/ quartzite/ gneissmetal forfoundation and bedding including bailing out water, form work ,laying/ pumping ,compacting and curing, excetra complete,withfullyautomaticmicroprocessorbasedProgrammableLogicControllerwithout Supervisory Control and Data Aquisition enabled reversible Drum Typemixer/concreteBatchmixplant(Panmixer)excetracomplete.Withfineaggregate (Natural Sand / Crushed sandVSI Grade finely washed, excetra) (usingARTIFICIALSAND). Item/PageNo:1/175SpecificationNo:Bd.E.1Spec.PageNo:287-288 Additional Specifications : 1. Withadditionalspecificationsforcontrolle | 42 | Cum |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | concrete. 2. If artificial / VSI crushed sandisusedinsteadofnaturalsand;terms,conditions and specifications mentionedinCircularbyChiefEngineer,PublicWorksRegion,PunebearingNoCEP/D-2/Buildings-2/5940/2017 dated17/10/2017andAnnexure-IattachedtoitandalsoCircularbyChiefEngineer,PublicWorksRegion,NagpurbearingNo36dated15/01/2019 andAnnexure-I attachedtoitwillbeapplicable. |  |  |  |  |  |
| 4 | Providingandlayinginsitu/ReadyMixcement concrete M-20 oftrap/granite/quartzite/ gneiss metal forreinforcedcementconcreteworkinfoundationslikeraft,stripfoundations,grillage and footing so reinforced cementconcretecolumnsandsteelstanchions,excetraincludingbaillingoutwater,formwork,coverblocks,compaction,curingandrougheningthesurfaceifspecial finish is to be provided (Excluding rein forcementand structural steel),excetra complete,withfully automatic microprocess or based Programmable Logic Controller without Supervisory Control and Data Aquisitionenabledreversible Drum Typemixer/concreteBatchmixplant(Panmixer) excetra complete .With fine aggregate(Natural Sand/Crusheds and VSI Gradefinely wash edetc)(using ARTIFICIALSAND). Item/PageNo:11/178 SpecificationNo :Bd.F.3,B-7Spec.PageNo:298,38-40 Additional Specifications:1.With additional specifications forcontrolled concrete. 2. If artificial / VSI crushed sand isused instead of natural sand ;terms conditions and specifications mentioned in Circular by Chief Engineer,Public Works Region,Pune bearing No CEP/D- | 13.61 | Cum |  |  |  |
| 5 | Providing and laying cast in situ / ReadyMixcementconreteM-20oftrap/granite/quartzite/gneissmetalforreinforced cement concrete columns asper detailed designs and drawing or asdirected,including steel centering,formwork,coverblocks,laying/pumping,compaction,finishing the formed surfaces with cement mortar 1:3of sufficient minimum thickness to give a Smooth an deven surface or roughening | 7.56 | Cum |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | The surface if special finish is to be provided and curing, excetra complete .(Excluding reinforcement and structural steel).with fully automatic microprocess or based Programmable Logic Controller without Supervisory Control and Data Acquisition enabled reversible Drum Typemixer/concrete Batchmix plant (Panmixer) excetra complete.with fineaggregate (Natural Sand/ Crushed sand VSI Gradefinely washed etc) (For Ground Floor) (using ARTIFICIALSAND). Item / Page No : 31 / 179 Specification No :Bd.F. 5, B-7 Spec.PageNo:300,38-40 Additional Specifications : 1.Withadditional specifications for controlled concrete. 2. If artificial / VSI crushed sand isused in stead of Natural sand ;terms ,conditions and specifications |  |  |  |  |  |
| 6 | Providing and laying cast in situ / Ready MixcementconcreteM-20oftrap/granite/quartzite/gneissmetalforreinforced cement concrete beams and lintels as per detailed designs and drawings or as directed including steel centering ,form work,coverblocks,laying/pumping,compactionandroughening the surface if special finish is to be provided and curing complete. (Excluding reinforcement and structural steel).withfully automatic microprocess or based Programmable Logic Controller without Supervisory Control and Data Acquisition enabled reversible Drum Type mixer/concrete Batchmix plant (Panmixer) excetra complete. With fine aggregate (Natural Sand/ Crushed sand VSI Grad efinely washed etc)(For Ground Floor)(using ARTIFICIALSAND). Item /PageNo:50/181SpecificationNo :Bd. F.6, B-7 Spec.PageNo:300-301,38- 40 Additional Specifications : 1. Withadditional specifications for controlledconcrete. 2.Ifartificial/VSI crushed sand isused instead of natural sand; terms,conditions And specifications mentioned in Circular | 21.76 | Cum |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | By Chief Engineer,PublicWorks Region, Pune bearing NoCEP/D-2/Buildings-2/5940/2017dated17/10/2017and |  |  |  |  |  |
| 7 | Providing and laying cast in situ / Ready Mix cement concrete M-20oftrap/granite/quartzite/ gneiss metal forrein forced cement concretes lab sand landings as per detailed design sand drawing sin cluding steel centering ,form work,coverblocks ,laying /pumping ,compaction, finishing the formed surfaces with cement mortar 1:3of sufficient minimum thickness to give a smooth andeven surface or roughening the surface if special finish is to be provided and curing ,excetra complete. (Excluding rein for cement and structural steel). Withfully automatic microprocess or based Programmable Logic Controller with out Supervisory Control and Data Acquisition enabled reversible Drum Type mixer/concrete Batch mixplant (Panmixer) excetra complete .With fine aggregate (Natural Sand / Crushed sandVSI Grade finely washed etc) (For Ground Floor)(using ARTIFICIALSAND). Item / Page No : 70 / 182 Specification No :Bd.F.8,B-7Spec.PageNo :302-303,38-40 Additional Specifications: 1.With additional specifications for controlled concrete. 2.IF artificial / VSI crushed sand isuse dinstead of Natural sand;terms,condition sand Specifications | 0.66 | Cum |  |  |  |
| 8 | Providing and fixing in position the rmomechnically treatedFE-500 steel barre in forcement of various diam for reinforced cement concretepil ecaps,footings, foundations, slabs ,beams, columns, canopies, staircases ,newels ,chajjas , lintels, pardis, copings, fins, arches ,excetraasper detailed designs, drawings and schedules including cutting, bendding, hooking the bars, binding with wire sortack welding and supporting as requied complete.(For GroundFloor) Item / Page No : 33 /188SpecificationNo:Bd.F.17Spec.Page No:306 | 14.98 | Mt |  |  |  |
| 9 | Providing second class burnt brick masonry with conventional/Indian Standard type bricks in cement mortar | 20.00 | Cum |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | 1:6 in foundations and plinth of innerwalls /inplinthofexternal wall sin cluding bailing out water manually, striking joints, onun exposed faces, racking out joints on exposed faces and watering, excetra complete .(using ARTIFICIAL SAND). Item / Page No : 1 / 197 Specification No :Bd.G.1Spec.PageNo :313 Additional Specifications : If artificial /VSI crushed sand isused instead of natural sand; terms, conditions and specifications mentioned in Circular by Chief Engineer, Public Works Region, Pune bearing No CEP/D-2/Buildings-2/ 5940/2017 dated17/10/2017 and Annexure-I attached to itandal so Circular by Chief Engineer,Public Works Region, Nagpur bearing No 36 dated15/01/2019andAnnexure-I Attached to it will be applicable. |  |  |  |  |  |
| 10 | Providing second class Burnt Brickmas on ry with conventional /Indian Standard type bricks in cement mortar 1:6 super structure includings triking joints,racking out joints,water in gands caffolding, excetra complete .(For Ground Floor)(using ARTIFICIALSAND). Item / Page No : 5 / 197 Specification No:Bd.G.5Spec. PageNo :315 AdditionalSpecifications: Ifartificial / VSI crushed sand is usedinstead of natural sand; terms, conditionsand specifications mentioned in Circularby Chief Engineer, Public Works Region, PunebearingNoCEP/D-2/Buildings-2/5940/2017dated17/10/2017andAnnexure-I attached to it and also Circular by Chief Engineer, Public Works Region, Nagpur bearing No 36 dated 15/01/2019andAnnexure- Iattachedto It will be applicable. | 69.90 | Cum |  |  |  |
| 11 | Filling in plinthand floors with contractors material / brought from outside and approved by Engineer In-Charge,in 15 centimetre to 20 centimetre layers including water ing and compaction, excetra complete. Item /PageNo:37/157 Specification No: Bd.A.11 Spec.PageNo:263-264 | 291.71 | Cum |  |  |  |
| 12 | Providing soling using 80 milimetre sizetrap metalin15 centimetre layer including filling voids with grit ,ramming, watering, Excetra complete. | 132.00 | Cum |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | Item /PageNo :40A/157 Additional Specifications :The work shall be carried out as per instructions of Engineerin-charge. |  |  |  |  |  |
| 13 | Providing in ternal cement plaster 12 milimetre thick in a single coat in cement mortar 1:4 without neeru finish to concrete or brick surfaces, in all position sincluding scaffolding and curing, excetra complete.(For Ground Floor)(using ARTIFICIALSAND). Item /Page No:4/209 Specification No :Bd. L. 2Spec. PageNo :368 Additional Specifications :Ifartificial /VSI crushed sand is used instead of naturalsand; terms, conditions and specif ications mentioned in Circular by Chief Engineer,Public Works Region, Puneb earing No CEP /D-2/ Buildings-2/5940/2017dated17/10/2017 and Annexure-I attached to i t and also Circular by Chief Engineer, Public Works Region, Nagpur bearing No 36 dated 15/01/2019 and Annexure -I Attached to it will be appicable. | 408.00 | Sqm |  |  |  |
| 14 | Providing sand faced plaster externally incement mortar using approved screened sand in all position sin cluding base coat of 15 milimetre thick in cement mortar 1:4 using water proof in gcompound at one killo gramme per cement bag curing thesame for not less than 2 days and keeping the surface of the base coatroughto receive the sand faced treatment of 6 to 8 milimetre thick in cement mortar 1:4 finishing the surface by taking out grains and curing for fourteen days ,scaff olding, excetra complete. (For Ground Floor) (using ARTIFICIAL SAND). Item/ Page No : 11/209 Specification No :Bd.L.7Spec. PageNo :369 Additional Specifications :Ifartificial/VSI crushed sand is used instead of naturalsand; terms, conditions and specifications mentioned in Circular by Chief Engineer ,Public Works Region ,Pune bearing No CEP/D-2/Buildings-2/5940/2017dated17/10/2017 and Annexure-I attached to it an dalso Circular by Chief Engineer ,Public Works Region, Nagpur bearing No 36dated15/01/2019andAnnexure-I attachedtoitwillbeapplicable. | 408.00 | Sqm |  |  |  |
| 15 | Providing and applying washable oil | 408.00 | Sqm |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | Bound distemper of approved colour and shade to old andnew surfaces in one coat including scaffolding, preparing the surfaces(excludingth eprimercoat) ,excetra complete. (For Ground Floor) Item/ PageNo:10/227 Specification No: Bd.P.5Spec.PageNo:413 |  |  |  |  |  |
| 16 | Providing and applying two coats of exteri or acrylicemulsI on paint confirmingto corresponding Indian Standard of approved manufacturer andofapprovedcolourtotheplasteredsurfacesincludingcleaning,preparingtheplastersurfaces,applyingprimercoat,scaffolding, if necessary and watering thesurfacefortwodays,excetracomplete.(ForGroundFloor) Item/PageNo:25/225 Additional Specifications : The work shallbecarriedoutasperinstructionsof Engineerincharge. | 408.00 | Sqm |  |  |  |
| 17 | Providing and fix ingrolling shutter fabricated from steellaths of minimum thickness 0.9 milimetre with lock plate of 3.15 milimetre thickness reinforced with 35 milimetre X35 milimetre X5 milimetre angle section fitted with sliding bolts and handles for both sides,deepmild steel channel section of depth and thickness not less than 65 milimetre and 3.15 milimetre respectively with hold fast arrangements,mild steel bracket plate 300 milimetre X300 milimetre X 3.15 milimetre minimum size and shape withs quarebar, suspension shaft of minimum 32 milimetrediametre, hood coverofmild steel sheet notless than 0.9 milimetrethickness and of any size at top and safety devices including mechanical gear operation arrangement consisting of wormgear wheel sand worms of highgrade cast iron or mild steel and one coat of redlead primer, excetra complete.(Indian Standard:6248-1979)-without mechanical gear (For Ground Floor) Item / Page No : 24 / 248 SpecificationNo:Bd.T. 55Spec. PageNo:510 | 4.32 | Sqm |  |  |  |
| 18 | -Providing and fixing plain zinc sheeting of 0.80 mm thick (22 B.W.G.) over the ridge hip or valley to galvanized iron sheet roofing including all fastening and bolt galvanised iron screws and bolts, lead and bitumen washers etc. complete.(Weight of 6.8 Kilogram/sq.m. | 429 | Sqm |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
| 19 | Providing and laying rough Shahabad stoneflooring 40 milimetre to 45 milimetre thick and of required width in plain/diamond attern on abedof1:6cement mortar including cement float ,striking joints, pointing in cement mortar 1:3curingand cleaning ,excetra complete .(For Ground Floor )(using ARTIFICIAL SAND). Item /PageNo:2 /213Specification No:B D.M.1Spec.PageNo:379 Additional Specifications : fartificial /VSI crush ed sand is used instead of natural sand ;terms ,condition sand specifications mention edin Circula by Chief Engineer ,Public Work Region, Pune bearing No CEP/D-2/Buildings-2/5940/2017dated17/10/2017andAnnexure-I attached to it and also Circular by Chief Engineer, Public Works Region, Nagpur bearing No 36 dated 15/01/2019andAnnexure-Iattached to it will be applicable. | 297.99 | Sqm |  |  |  |
| 20 | Providing and fixing 45 cm wide mild steelladderof40mmx6mmmildsteelflatstringers and steps of 18 mm dia. mild steel bar for water tank including fixing it in(1:2:4)M-15 cement concrete block 60 cm x 30 cm x30cmandpaintingtheladdercomplete.(Anti- CorrosivePaint) | 6.00 | Rmts |  |  |  |
| 21 | Providing and fixing wind operated tarbo S S.ventilator system (24 inch dia.) over existing roof including cutting of sheet, proper fixing in position to true line & level with all fixtures & fastning ,providing 0.8mm thick FRP sheet for covering area between roof and fan so as to provide water proof joints with approved water proofing compound making good theroof surface including cleaning etc. complete(General application for all types of roofs forventilation & daylight parposeatterrace [Asdirected by Engineer in charge].(Jalgaon D.S.R.304/123) | 4.00 | Nos |  |  |  |
| 22 | Providing and fixing in position factory madebox type steel window with glazed fan light including steel windows of cold rolled section of 105 millimeter X60 millimeter X1. 25 millimeter thick frame section filled with cement concrete 1:2:4 and metal pressed steel shutters of 20 gauge (1millimeter) as perdetailed drawing and design or as directed including providing horizontal mild steel 12 millimeters quare barsat 10 centimeter center to center, required F7B section ,section 76, section 20 millimeter X5 millimeter mild Steel flat for shuttr and F4B section for frame- | 10.92 - | Sqm |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | 3 millimeter thick glass of approved quality for fanlight ,necessary fixture sand fastening, finishing with one coat of anticorrosive paint ,excetra complete . ( For Ground Floor) Item/PageNo:22/248 Additional Specifications :The work shall be Done asperin structions of Engineerin charge. |  |  |  |  |  |
| 23 | Providingpre –constructional Anti-termite treatment as per I.S.6313(Part-II) - 1973 by treating the top surface of plinth filling at therate of 5 litres of emulsion concentrates of 0.5 percent of Hephoclore per squaremeterof Surface | 279.45 | Sq.m |  |  |  |
|  | Royalty Charges II |  |  |  |  |  |
| 24 | Royalty charges for various building construction bonafied materials which are used for government bonafied works and for which Royalty charges are to be paid by the contractor .(This Item is to be paid to the contractor only after he pays the Royalty amount to Revenue department and produces the required voucher.) Item/PageNo:3/0 Additional Specifications : 1. Government of Maharashtra, Revenue and Forest Department Gazette Number 146 Dated 04/06/2021 and Government of Maharashtra Public Works Department State Schedule of Rates 2021-22 General Note Number A(v), Page5.2. The amount of royalty charges will be paid only after submission of there ceiptin original from Revenue authority for payment of royalty to Government starting the name of work. 3 .Above /below percentage equoted by the Contractor will not be applicable fort his item. | 291.71 | Cum |  |  |  |
|  | ElectricalWorksIII |  |  |  |  |  |
| 25 | Supplying & erecting conventional spike Providing earthing with galvanized iron earthplate size 60 x 60 x 0.6 cm with funnel with a wiremesh for waterin gand brickma sonry block C.l .cover complete with all materials ,testing & recording the results. CSR 2019-20 ItemNo 9-1-3 Additional specification No .EA -EP | 1.00 | Each |  |  |  |
| 26 | Supplying & erecting mains with 2x1.5 sq.mm. and earth wire 1.5 sq. mm FRLSH PVC copperwire, in HMSPVC conduitmin .20 mm dia .CSR2019-20 Item No 1-6-2 Additional specification No :W G- MA/PC. | 25.00 | Rmt |  |  |  |
| 27 | Supplying & erectingmains with 2x2.5 sq. mm. and earth wire 1.5 sq.mm FRLSH PVC copper wire in HMS PVC conduit min. 20 mmdia.CSR 2019-20 ItemNo1-6-4 Additional specification No:WG-MA/PC. | 25.00 | Rmt |  |  |  |
| 28 | Supplying & erecting main swith 2x4 sq .mm |  |  |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | InFigure | InWord |  |
|  | andearthwire2.5sq.mmFRLSHPVC copperwire in HMSPVC conduitmin .20 mm dia,CSR2019-20 ItemNo1-6-6 AdditionalspecificationNo:WG-MA/PC. | 3.00 | Rmt |  |  |  |
| 29 | Supplying and erecting Ceiling rose /Battenholder/Slantingholder /hangingcord switch /hangingbellpush/pendentholderbakelitebase6A.erectedonfilledpolypropyleneboard or polisheddouble wooden block/PVCjunctionbox.CSR2019-20ItemNo 1-7-7 | 2.00 | Each |  |  |  |
| 30 | Supplying&erectingmainswith2x1.5sq.mm.and earth wire 1.5 sq.mmFRLSH PVC copperwire, in HMSPVC conduit min.20 mm dia. CSR2019-20ItemNo1-6-2Additional specificationNo: WG -MA/PC. | 25.00 | Rmt |  |  |  |
| 31 | Supplying, erecting & marking DPMCB6A to 32AB-series(forlighting)inprovideddistribution board. CSR2019-20 Item No 5-3-7AdditionalspecificationNo.SWSWR/MCB | 1.00 | Each |  |  |  |
| 32 | Supplying, erecting & marking FPMCB 40Ato63Ainprovided distribution board .CSR2019- 20 Item No 5-3-17 Additional specification No.SW-SWR/MCB | 2.00 | Each |  |  |  |
| 33 | Supplying and erecting triple pole and neutral distribution board (TPNDB) surface / flush mounted suitable for SPMCB of 12 ways oniron /GI frame (horizontal busbar type) CSR 2019-20 Item No 5-4-1 Additional Specification no. SW-SWR/MCBDB | 2.00 | Each |  |  |  |
| 34 | Supplying and erecting hylam sheet/ ebonite sheet 3 mm thick for covering wallen tries including cutting, drilling and fixing with nutbolts /screwsetc .complete. CSR 2019 -20 Item No6 -1-9 | 5.00 | kg |  |  |  |
| 35 | Providing and fixing copper strip 25 mm wide and 3mm thick for light ening conductor including fixing with screws required scaf folding etc. complete Note-Light ening conductor and earthing pits is not consideredinthisitem.CSR2020-21ItemNo44.19AdditionalSpecNo:BDW1PageNo581&As directedbyEngineerinCharge | 3.00 | Rmt |  |  |  |
| 36 | Providing and fix in glioghtening conductor system comprising of erecting Air-Termination consisting of tubular copper rod of 25 mm dia. 1.2 mm thick with multiple point shead 1.2 mt. long (Heavy Duty) welded or clamped to G .I.pipe pole B grade 50 mm dia of required lengthwith M.S. round bnase plate 25 Cm diam and 10mm thick at bottom embededin cement concrete 1:3:6 foundation of size 45 cm diamx 45cm Height and providing earthing with copperear the plate of size 60x60x0.3cms with Cadmium plated nutbolts to fix earthing strip Buried in specially prepared earth pits | 1.00 | nos |  |  |  |

| ItemNo | Item | Quantity | Unit | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | In Figure | InWord |  |
|  | Metre below ground level with 40 kg charcoal and salt with ultimate layers of charcoal and salt and G.I. pipe 40 mm dia 2 meter length buriedine arth up to earth ling plate remaining portion above ground level for watering and refilling complete Note-Copperstrip fromlightening conductor is not considered in this item. CSR2020-21 Item No 44 .18 Additional PAGENo 581 |  |  |  |  |  |
| 37 | Supplying and erecting Street light bracket made from 40mm. dia‘B ’class G.I. Pipe ,0.6m. in length along with pole cap of 300mm length and 80 mm dia duly welded with provided leads.CSR2019-20Item No2-9-2 Additional specification No. FG- BKT/BPC | 2.00 | Each |  |  |  |
| 38 | Supplying and erecting LED Street light fitting suitable for above 40 W to 48 Wlamp ,including lamp, with PF> 0.95 class IP 65 and above ho using of pressure die cast aluminum alloy and heat sinkextruded aluminum complete .CSR 2019 -20 Item No 2-5-4 Additional specification No .FGODF/FLS2. | 2.00 | Each |  |  |  |
| 39 | Supplying and erecting single pole and neutral is tribution board (SPNDB) surface / flush mounted with 2 ways forin coming and 2 ways for outgoing SPMCB son iron/ GIframe. CSR2019-20ItemNo5-4-14 Additional specification No .SW -SWR/MCBDB | 1.00 | Each |  |  |  |
| 40 | Supplying, erecting & terminating XLP Earmored cable 4core 25 sq. mm .aluminum conductor with continuous 5.48 sq.mm.(12SWG)G.I.earth wire complete rected with glands & lugs ,on wall / trusses /pole or laid in provided trench/pipe.CSR2019-20ItemNO7-1-30Additional specification No CB-LT/AL | 15.00 | Rmt |  |  |  |
| 41 | Supplying and laying(including excavation ofsuitable width & depth upto 90 cm) 75 mm outside dia. Double wall corrugated pipes (DWC)of HDPE for enclosing cable below ground/roadsurface, torequired depth complete.CSR2019-20ItemNo7-6-10 | 15.00 | Rmt |  |  |  |
| 42 | Supplying & erecting Siemens type brass cableglandsfor4core35sq.mm./3core50sq.mm.forXLPEarmouredcable.CSR2019-20ItemNo 7-7-4AdditionalspecificationNo.CB-GL | 2.00 | Each |  |  |  |
| 43 | Supplying&erectingcrimpingtypecopperlugsforcable25sq.mm.complete. CSR2019-20 ItemNo 7-9-2 AdditionalspecificationNo.CB-CL/CU | 2.00 | Each |  |  |  |
|  | LabTestingsIV |  |  |  |  |  |
| 44 | Fineness,Standard Consistency,SettingTime(Initial & Final), Compressive strength, Soundness | 1.00 | No. |  |  |  |
| 45 | Concrete M10 Gradei) Concrete cube compressivestrength(Setof3Cubes) | 6.00 | cum |  |  |  |
| 46 | ConcreteM20Gradei)MixDesignwithall Testsonbasicmaterials | 1.00 | No. |  |  |  |
| 47 | ii)Concretecubecompressivestrength(Set-o |  | No. |  |  |  |

| ItemNo | Item | Quantity | Unit |  | Rate |  | Amount |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | InFigure | InWord |  |
|  | 3Cubes) |  |  |  |  |  |  |
| 48 | Crushed metal for concretei) Water absorption, Specific gravity,Impactvalue, Crushing value | 1.00 | No. |  |  |  |  |
| 49 | Bricks:-Crushing value,Water absorption, & Specific Gravity | 1.00 | No. |  |  |  |  |
| 50 | TMT Steel Bar :-Tensile strength ,Yield stress,ultimate tensile stress, % elongation, weight per running meter, Bend/Rebend test.(Setof 3Bars) | 1.00 | No. |  |  |  |  |
| 51 | Sand:-Fineness Modulus ,silt & clay content. | 1.00 | No. |  |  |  |  |
| 52 | Murum:-i)Plasticity Index | 1.00 | No. |  |  |  |  |
| 53 | Murum:-ii)Field Density of compacted layer | 1.00 | No. |  |  |  |  |
| 54 | Management Strategies and Implementation Plan (MSIP) to manage the Environmental ,Social ,Healthand Safety (ESHS) risks and ESHS Code of Conduct Management Strategies and Implementation Plan (MSIP) to manage the Environmental,Social,HealthandSafety (ESHS)risks and ESHS Code of Conduct | LumSum |  |  |  |  |  |
| TotalCost |  |  |  |  |  |  |  |

Note: The  total  amount  mentioned in the form-5 should be same as mentioned in the BOQ .Weagreetoexe cute the work sin accordance with the term sand conditions mentioned  in the invitation for quotation document ,approved drawing sand technical specification sata total fixed contract price of Rs……………………./-( amountinfigures)(Rs.	only

Amount in words ).

## Stamp & Signature of Contractor

Management Strategie sand Implementation Plan (MSIP) tomanage the Environmental ,Social ,Health and Safety (ESHS) risks and ESHS Code of Conduct

The policy goal ,as a minimum ,shall beto integrate  environmental protection, forest and biodiversity conservation,pollutionprevention,promoteresourceuseefficiency,wastemanagement, community health and safety measures and protection of cultural heritage sitesduring designing and execution of the civil works. It is also to promote gender equality, childprotection,vulnerablepeople(includingthosewithdisabilities),sexualharassment,gender-basedviolence(GBV),sexual exploitationandabuse (SEA) ,HIV/ AID Sawareness and prevention in the planning processes ,programs ,and various activities involve din the execution of the works.

The Bidder shall accordingly submit a comprehensive and concise Management Strategies andImplementation Plan (MSIP) to manage the Environmental, Social (including sexual exploitationandabuse(SEA) andgender-basedviolence(GBV),Healthand Safety(ESHS)risks,and ESHSCodeofConduct.

The Plan shall include;

- Management ofconstruction debris(silt, oil,solid waste, wastewater, etc.) and trafficmanagement plan to ensure safety of local communities and ecosystem from construction activities

- Abatement plan for environmental pollution, re-vegetation of   construction site and sensitization of  workforce

- Water resource eprotection plant oprevent contamination of drinking water;

- Boundary marking and protection strategy to prevent depositing on private land and offsite adverse  impacts;

- Gender based viole nceand sexual exploitation and abuse (GBV/SEA) prevention and responseaction  plan

- Mobilizationstrategy

- Worker’s camp manage mentplan including the process form it igating construction related impacts on local community

- Occupation al health  and safety plan of the work force

- Child  Protection  Plan

- Capacit y   building  / training Plan

- HIV/AID   Sawareness and prevention  plan

- Prevention and mitigation plan of COVID-19

The plan shall describe the actions, materials, equipment, management processes, including costsetc. That will be implemented by the  Contractor, andits  subcontractors.

The Bidder shall document and  submit  the  Code  of  Conduct  that  will  apply  to  its  employees and subcontractors, to mitigate ESHS risks and to ensure compliance with its Environmental, Social ,Health and Safety(ESHS)obligations underthecontract.

In addition,the Bidder shall submit an outline of how this Code of Conduct will be implemented and avail ability of qualified and trained personnel to supervise and implement the action plan. This will include ehowit will be introduced in to conditions of employment/engagement, what training will be provided, how it will be monitored and how the Contractor proposes to deal with any breaches.

For details, please refer to the chapter no. 11 on the Construction Management Guideline and chapter no 14 on Labour Management Framework of the SMART project’s Environment & Social Management Frame work (ESMF) report.  For accessing ESMF report,

please visithttps://www.smart-mh.org/cdn //2019/08/190818171526_405e 4be 8b9d3ce2374fe29ce1561a62b.pdfand for EHS guideline visit http:// documents1. worldbank.org/curated/en/157871484635724258/pdf/112110-WP-Final-General-EHS-Guidelines

.pdf

## LETTER  OF  ACCEPTANCE

CUM NOTICE TO PROCEED WITH THE WORK (LETTER HEAD  OF      THE    EMPLOYER)

Dated:

To:		[Name and address of the Contractor]

Dear  Sirs,

This is to notify you that your quotation  dated		for execution of the	for the contract price of Rupees

[amount in word sand figures],is here by accepted byus.

You are here by requested to furnish performance  security for an amount of Rs.

(equivalent to 3% of the contract price) with in 15 days of the receipt of the letter.The Performance Security in the form of Bank guarantee or a Bank draft in favour of	(Employer) shall be valid until date 28 days after the date of issue

Of the Certificate of Completion i.e. ,up to	.Failure to furnish the Performance Security will  entail  cancellation of the award of contract.

You are also requested to sign the agreement form and proceed with the work notlater	than			under	the	instructions	of	the	Engineer,

_and ensure its  completion with in  the contract period.

With the  issuance of this acceptance letter and you’re furnishing the Performance  Security, contract for the above said  work stands  concluded.

Yours faithfully,

## Authorized Signature Name and title of  Signatory

Draft Agreement form for ARTICLES OF AGREEMENT

- This deed of agreementis made in the form of agree menton	day

month	20	,betweenthe	(Employer) or his authorized  representative  (here in after referred to as the first party )and

(Name of the Contractor),  S/O	resident of	1

(here in after referred to as the second party),to execute the work of construction of

(here in after referred to as works) on the following terms and conditions.

## Cost of the Contract

The total cost of the works (here in after refer red to as the “total cost”) is Rs.

…………/-as per the final contract amount /amount reflected in final  BOQ.

## Payment sunder the contract:

Payments  to the second party for the construction work will be released  by the first  party in  the following manner: -

| 1stR.A.Bill | 25% of the total cost |
| --- | --- |
| 2ndR.A.Bill | 20%of the total cost |
| 3rdR.A.Bill | 20% of the total cost |
| 4thR.A.Bill | 20%of the total cost |
| Final Work Completed as perTender | 15%of the total cost |

  - (Not Applicable)

3.1The Employer shall retain (Retention Money) 6% of the amount from each payment due to the Contract or subject to the maximum of 5%of final contractprice .Half of the amount retained shall be repaid upon completion of the works, and other half shall be repaid when the Defects Liability Period has passed and the Engineer has certified that all Defects notified to the Contractor before the end of this period have been corrected .On completion of the whole works the Contractor may substitute  the balance retention moneywith an“on demand”Bank guarantee.

  - Payments at each stage will be made by the first party:

    - On the second party submitting an invoice for an equivalent amount;

    - On certification of the invoice (except for the first installment)by the engineer nominated by the first party with respect to quality of works in the formatin Annexure-1;and

    - Up on proper and justified utilization of at least 50% of the previous installmentand 100 % of any prior installment.

## Notice  by  Contractor to Engineer

The second party, on the works  reaching  each stage of construction, shall issue a notice to the  first party or the Engineer nominated by the first party [who is

1Incaseofafirminsert‘completeaddressofthefirm’.Incaseofanindividualcontractorinsertidentificationlike‘sonofandresidentof’etc.

responsible for supervising the contractor,administering the contract, certifying payments due to the contractor, issuing and valuing variations to the contract,awarding extension of time etc.]to visit the site force rtification of stage completion. Within 15 days of the receipt of such notice, the first party or the engineer nominated by it,will ensure issue of stage completion certificate after due verification.

## Completion time

The works should be completed in 18 Month from the date of this Agreement. Inexceptional circumstances, the time period stated in this clause may be extended in writing by mutual consent of  both the parties.

- If any of the compensation events mentioned below would prevent the work being completed by the intended completion date, the first party will decide on the intended completion date being extended by a suitable period:

- The first party doesnot give access to the site or a part here of by the greed  period.

- The first party order sadelay or doesnot issue completed drawings ,specification  so instructions for execution of  the work on time.

- Ground  condition sare sub stantially more adverse than could reason ably have been assumed  before issue of letter of   acceptance and from information provided to second party or from visual inspection of the site.

- Payments due to the second party are delayed without  reason.

- Certification for stage completion of the work is  delaye dun reason ably.

- Any will ful delay on the part of the second party incompleting the construction with in  the stipulated period will render   him liable to   pay   liquidated damages.@ 0.05 % of the contract value of the work per day which will be deducted from  payments due to him. The first party may can cel the contract and take recourse to such other action as deemed appropriate  once the total amount of liquidated damage exceeds  5 % of the contract amount.

## Duties and responsibilities of the first party

  - The first party shall be responsible for providing regular and frequent super vision and guidance to the second party for carrying out the works as per specifications.This will include written guide line sand regular site visit of the authorized personnel of the first party, for checking quality of materia l and construction to ensure that it is as per the   norms.

  - The first party shall supply 3 sets of drawings ,specification sand guidelines  to the second party for the proposed works.

  - Possession of the site will be handed over to the second party within 10 days of signing  of the agreement.

  - The Engineer or such ot her personas may be authorized by the first party shall hold meeting on cein amont h where the second party or his representative at site will submit the latest  information  including  progress  report  and difficulties  if any ,in the

  - Execution of the work. The whole team may jointly inspect the site on a particular day to take stock of activities.

  - The Engineer shall record his observations/instructions at the time of his site visitin a site register maintained by the second party.The second party will carry out the instruction sand promptly rectify any deviations pointed out by the engineer.

If  the deviations are not rectified,with in the times pecifiedin the Engineer’s notice ,the  first party as well as the engineer nominated  by  it,may  instruct  stop age or  suspension of the construction.It shall there upon be open to the first  party  or  the engineer to have the deviations  rectified at the cost of the second party.The Engineer shall issue a Certificate of Completion of the Works on the request of the second party ,and upondecidingthatthewholeoftheWorksiscompleted.

## Dutiesandresponsibilitiesofthesecondparty

  - Thesecondpartyshall:

    - takeuptheworksandarrangeforitscompletionwithinthetimeperiodstipulatedin clause5;

    - employsuitableskilledpersonstocarry outtheworks;

    - regularlysuperviseandmonitortheprogressofwork;

    - abidebythetechnicalsuggestions/directionofsupervisorypersonnelincludingengineers etc.regardingbuildingconstruction;

    - beresponsibleforbringinganydiscrepancytothenoticeoftherepresentativeofthefirstpartyandseeknecessaryclarification;

    - ensurethattheworkiscarriedoutinaccordancewithspecifications,

drawingsandwithinthetotalofthecontractamountwithoutanycostescalation;

    - keepthefirstpartyinformedabouttheprogressofwork;

    - correctthenotifieddefectswithinthelengthoftimespecifiedbytheEngineer;

    - beresponsibleforallsecurityandwatchandwardarrangementsatsitetillhandingover oftheworks tothefirst party;

    - maintainnecessaryinsuranceagainstlossofmaterials/cash,etc.or

workman disability compensation claims of the personnel deployed on theworks as well as third party claims from the start date to the end of defectliabilityperiod;

    - payallduties,taxesandotherleviespayablebyconstructionagenciesas per law under the contract (First party will effect deduction from runningbillsin respect ofsuchtaxes asmaybe imposedunderthelaw);

    - abidebytheregulatoryauthorityconditions(ifany)attachedtoanypermitsorapprovalsfortheproject;andtheESHSManagementStrategiesand Implementation Plan and ESHS Codeof Conduct, if any prescribed bytheEmployer;

    - abide by all labour enactments and rules made there under, regulations,notificationsandbyelawsoftheStateorCentralGovernmentorlocalauthorities;

    - abide by all enactments on environmental protection and rules made thereunder,regulations,notificationsandby-lawsoftheSateorCentralGovernment,orlocalauthorities;

    - beresponsibleforthesafetyofallactivitiesontheSite.

## Variations/ExtraItems

The works shall be executed by the second party in accordance with the approveddrawingsandspecifications.   Novariationincostisacceptable.   However,iftheEngineerissuesinstructionsforexecutionofextraitems,thefollowingprocedureshall be followed:-

- The second party shall provide the Engineer with a quotation for carryingout the extra items when requested to do so by the Engineer.The Engineershallassessthequotation,whichshallbegivenwithinsevendaysoftherequestbefore theextraitems areordered.

- If the quotationgivenby the second party isunreasonable, the Engineer may order the extra item sand make a change to the Contract Price which

shall be based on Engineer’s own forecast of the effects of the extra items on the Contractor ’scosts.

- These cond party shall not been titled to additional payment for costs, which could have  been avoided by givin gearly  warning.

## Securities

The Performance Security shall be provided to the Employer no later than the datespecified inthe Letter of Acceptanceand shall beissuedinanamountand formand by abank acceptable to the Employer.The Performance Security shallbevalid until a date 28 days from the date of issue of the Certificate of Completion inthecase of aBankGuarantee.

## Termination

  - The Employer may terminate the Contract if the other party causes a fundamental breach of the Contract.

  - Fundamental breaches of Contractin clude,but shall not be limited to the following:

- The contract or stops work for 28 days and the stop page has not been authorized by the Engineer;

- The Contractor has become bank ruptorgoes into liquidation other than for are construction or amalgamation;

- The Engineer gives Notice that failure to correct a particular Defect

Is a fundamental breach of Contract and the Contractor fails to correct it with in are asonable period of time         d etermined by the Engineer;

- The Contractor does not maintain a security whichis required;

- The Contractor has engaged in Fraudand Corruption as define din Section C, in competing for orin executing the Contract ; and

- The contract or has delayed the completion of the Works by the number of days for which the maximum amount of liquidated damage scan be paid

  - Not with standing the above ,the Employer may terminate the Contract for convenience.

  - If  the  Contract is terminated the Contractor shall stop work immediately, make the Site safe and secure and leave the Site as soon as reason ably possible.

## Payment upon Termination

  - If  the Contract is terminated  because of a fundamental  breach of Contract by the Contractor,theEngineer shall issue a certificate for the value of the work done less advance payments  receive dup to  the date  of the issue of the certificate, less other recover ies due in terms of the contract ,less taxes due to be deducted at  source as per applicable law.

  - If the  Contract is terminated at the Employer’ sconvenience, the Engineer

shall issue a certificate for the value of the work done, the reasonable cost of removal of Equipment,repatriation of the Contractor’s personnel employed solely on the Works, and the Contractor’s costs of protecting and securing the Works and less advance payments received up to the date of the certificate, less other recoveries due in terms of the contract and less taxes due to be  deducted at  source as per applicable law.

## Dispute settlement

If over the works, any dispute arises between the two parties ,relating to any aspects of this Agreement,the parties shall first attempt to settle the dispute through mutual  and     a  micable consultation.

In the event of agreement not being reached, them atter will be refer red for a rbitration by  a Sole Arbitrator not below the level of retired Chief Engineer

/ Superintending Engineer, (not connected in part or whole with this Project in his service)to be appointed by the first party .The Arbitration will be conducted in accordance with the Arbitration and Conciliation Act, 1996 .The decision of the Arbitrator shall be final and binding on both the parties.

## Fraud  and Corruption

The  World Bank requires  compliance with the Bank’s Anti-Corruption Guide line sand its  prevailing sanctions  policies and procedures as set for thin the WBG’s Sanctions  Frame work, as  set  forth  in  Section C. In further  pursuance  of  this policy, the Contractor shall permit and shall cause its sub-contractors ,sub-consultants, service providers ,suppliers ,agents’ personnel,to permit the Bank to inspect all accounts,records ,and other documents relating to the procurement process ,selection and/ or contract execution ,and to have them audited by auditors appointed by the Bank.

## AnnexureI Format of  certificate

Certified that  the  works up to--------------------------------------------------level in

Respect of construction of

-------------------------------------at

-----------------------------------

have	been	executed  in	accordance	with   the	approved drawing sand technical specifications.

Place:Date:

Officeseal

Signature

Name & Designation (Official address)

SELFSUPPORTEDROOF

3.9896

EB23x30

0.60

EB

V2100X60

220

90

5.60

4.70

45

1.80

0.600.600.15

250

ELEVATION

0.15

1.00

0.400.60

0.60

113

3.40

250

180

90 TO120

15.00

1.00	6.00	1.00

TRUSSSPAN1550C/COFC1

15.70cmsO/OOFLONGWALLS

SCHEDULEOFR.C.C.COLUMNS.

5.15

SECTION`A'-`A'

TYPE

SIZE

NO.REMARKS

5.15		5.05

1535C/COFWALLS

TRUSSSPAN1550C/COFC1

1570O/OOFWALL

18.98m

6.00

SCHEDULEOFROLLINGSHUTTERS/VENTILATORS

0.90

9.00

1.20

6.30

0.90

BLOCKPLAN

TYPE SIZERS

V1

15.70m

NO.

DISCRIPTION

180

1.00

1.9979

4.66m

4.66m

5.37

4.66m	4.66m

V2

5.37m

1.80m

18.64C/COFSHORTWALLS18.98mO/OOFWALLS

SHREECONSTRUCTION.DRAWINGNO.   /

PETHSANGLIROAD,ISLAMPUR.

17-10-2022T

# PLANFOR(510MT)WH.BLDG.

BUILTUPAREACALCULATIONS

1.80

PLATFORMS

5.37

MAINBUILDING	SQ.M.

GROSSBUILTUPAREA

PROPOSED

500 MT CAPACITYWH. BUILDING(s)ONGatNo.607

WAREHOUSE COMPLEXAT;AITAWADEKHURDDIST:SANGLI

SCALE

ER.SAHADEVR.PATIL

PLOTSCALE